STANDARD FORM OF BIDDING DOCUMENTS

(Civil Works)

Available on PEC website (www.pec.org.pk)

and PPRA website (www.ppra.org.pk)

(Harmonized with PPRA Rules)

June 11, 2007

PAKISTAN ENGINEERING COUNCIL

ISLAMABAD

ACKNOWLEDGEMENT

Pakistan Engineering Council extends deep appreciations and acknowledges the contribution in developing and finalizing this document by the following members of the Pakistan Engineering Council (PEC):-

- Engr M. Mazhar-ul Islam	- Convenor

General Manager (Contracts), NESPAK, Lahore

- Engr Dr Asad Ali Shah	- Member

Member, Planning Commission, GoP, Islamabad

- Engr Maj Gen (R) Mahboob ul Muzaffar	- Member

Registrar, PEC

- Engr Ejaz Ahmed Khan			- Expert

World Bank Consultants, Lahore

- Engr Shamshair Dad Khan			- Member/Expert

Director, Central Contracts Cell (CCC), WAPDA, Lahore

- Engr Ch. Mahmood Ahmed			- Member

Executive Engineer, WAPDA, Multan

- Engr Balal A. Khwaja	- Expert

M/s Engineering Contracts Advisors Corporate Affairs Consultants, Karachi

- Engr Mushtaq Mahmood	- Expert

Director, PPRA, Islamabad

- Engr Mian Abdul Sattar	- Expert

Vice President, (Contracts and Construction Management), NESPAK, Lahore

NOTIFICATION NO. 8(60)WR/PC/2008 DATED 12th FEBRUARY, 2008

PLANNING & DEVELOPMENT DIVISION

GOVERNMENT OF PAKISTAN

PREFACE

1.	Pakistan Engineering Council (PEC) being the statutory regulatory body has been entrusted to regulate the engineering profession in Pakistan. It has carried out standardization of “country specific” documents to regulate and streamline hiring of engineering consultancy services and procurement of works in line with advice by Planning Commission, Govt of Pakistan in 1996. Standard Form of Bidding Documents (Civil Works) is one such document prepared by a team of experts comprising employers, constructors and consultants. A part of this document titled - “Pakistan Standard Conditions of Contract” after approval by the Executive Committee of Pakistan Engineering Council was printed in Dec 92. It was reprinted in July 93 incorporating editorial amendments and was then issued to various organizations in the country. With the passage of time, this document was developed into a complete bidding document which was notified for implementation by Government of Pakistan. On the basis of feedback received from the users of this document and comments from PPRA in September 2005, it is revised upto June 11, 2007. It is expected that use of this revised Bidding Document will provide an equitable and just basis of contract agreements for procurement of civil works in line with the international practice and relevant PEC Bye-laws thus minimizing ambiguities and likely contractual disputes.

2.	This document incorporates FIDIC General Conditions of Contract Part-I (1987 reprinted in 1992 with further amendments), Particular Conditions of Contract          Part-II, Instructions to Bidders and sample appendices required for bidding.

3. 		This document is to be used for all works with estimated value of more than             Rs.25 Million. While preparing this document, the following publications/documents have been referred to:-

(i)	Pakistan Standard Conditions of Contract (Civil)                                                 1st Edition reprinted in July 1993.

(ii)	Standard Bidding Documents finalized by WAPDA in 1987 for use on medium sized contracts.

(iii)	National Highway Authority Contract No. 1, Indus Highway Project (N-55).

(iv)	Asian Development Bank-Sample Bidding Documents.

- World Bank Standard Bidding Documents - Procurement of Works May 2005                   (based on FIDIC 99 Second Edition).

- Public Procurement Rules, 2004.

4.	This document has been approved by ECNEC in its meeting on 12th November, 2007. The document has been notified by Planning Commission, Government of Pakistan vide Notification No. 8(60)WR/PC/2008 dated 12th February, 2008. It is, therefore, mandatory for all engineering organizations and departments at Federal and Provincial level and district governments to use this document for procurement of civil works funded locally and/or through donor agencies.

5. 	Any suggestions for improvement shall be appreciated. These may be addressed to Registrar, PEC, Ataturk Avenue, G-5/2, Islamabad (e-mail: registrar@pec.org. pk).

INSTRUCTIONS TO

USERS OF THIS

DOCUMENT

INSTRUCTIONS TO USERS OF THIS DOCUMENT

(Not to be included in Bidding Documents)

As stated in Clause IB.7 of the Instructions to Bidders, the complete Bidding Documents shall comprise twelve items listed therein and any Addenda issued in accordance with Clause IB.9. The Standard Bidding Documents, in addition to Invitation for Bids, includes the following:

1	Instructions to Bidders.

2.		Bidding Data.

3. 	 	General Conditions of Contract, Part-I (GCC).

4.	Particular Conditions of Contract, Part-II (PCC).

5.	Specifications - Special Provisions.

6.	Specifications - Technical Provisions.

7.	Form of Bid & Appendices to Bid.

8.	Sample Bill of Quantities.

9.	Form of Bid Security.

10.	Form of Agreement.

11.	Form of Performance Security/Bond & Mobilization Advance Guarantee/Bond.

12.	Drawings.

The Instructions to Bidders can be used as given.  User may have to make changes in the text under some special circumstances.  Any change should be made with care and only in the Section “Bidding Data”.

The General Conditions of Contract and Particular Conditions of Contract prepared by the PEC should be retained as such. Any further amendment in the Particular Conditions of Contract can be made by the users only as indicated by the PEC in Para E hereinafter or within the Particular Conditions of Contract.

Completion of the Forms and preparation of Bill of Quantities should be made as suggested hereinafter.

The user is required to prepare the following for completion of the Bidding Documents:

(i)	Particular Conditions of Contract (as specified herein).

(ii)	Specifications - Special Provisions.

(iii)	Specifications - Technical Provisions.

(iv)	Bill of Quantities.

(v)	Drawings.

The user’s attention is drawn to the Preface and it is once again emphasised that while preparing their part in PCC, no Clause of Part I should be deleted and that the amendments made in Part II should be such as not to change the spirit of the document.

### A.	Invitation for Bids

1.	The “Invitation for Bids” is meant for publication in the national/ international newspapers, as well as on PEC Website & PPRA Website in case of Federal Govt. procuring agencies and for other additional distribution to be decided by the Employer as notice for calling of Bids. All the blank spaces are to be filled in by the Employer.

The eligible bidders are defined in Clause IB.3 of Instructions to Bidders.

2.	The notice should be published so as to give the prospective bidders sufficient time for preparation and submission of bids which may be 42 to 154 days depending on the size of the Works.

3.	If the Works are not financed from loan/ credit, the first paragraph should be modified accordingly.

4.	The non-refundable fee for the sale of Bidding Documents should be nominal so as to cover reproduction and mailing costs and to ensure that only bonafide bidders will apply.

5.	The amount of Bid Security should be a lump sum figure ranging from 1% to 3% of the likely cost of the Works or a percentage ranging from 1 % to 3 % of the Bid Price and should be the same as given at Sub-Clause 15.1 of Instruction to Bidders.

6.		The venue and time of receipt of bids and the venue and time of opening of bids are to be entered in the last paragraph of the Invitation for Bids. However, date for the receipt and opening of bids shall be same.

### B.	Instructions, to Bidders and Bidding Data

1.	If the Works are not financed from a loan/credit, Sub-Para 2.1 of Bidding Data should be modified accordingly.

2.	The Employer shall prepare the documents listed at Serial Nos. 4,5,6,8 and 12 of Sub-Clause 7.1 of Instructions to Bidders and incorporate the same for completion of the documents comprising the Bid.

For completion of documents at Serial No. 7 and 8, detailed instructions are given at Para C below.

3.	Referring to Sub-Para 8.1 of Bidding Data, the period should be inserted as 28 days.

4.	In Sub-Para 11.1 (b) of Bidding Data, the Employer should list pertinent information considered vital at the time of prequalification which information is required to be updated to confirm that the bidder continues to meet the prequalification criteria.

5.	Referring to Sub-Para 14.1 of Bidding Data, the period of bid validity may range from 56 to 182 days depending upon the size of the Works, as decided by the Employer.

6.	Referring to Sub-Para 15.1 of Bidding Data, the amount is to be filled in by the Employer as a lump-sum figure ranging from 1% to 3 % of the likely cost of the Works.

7.	Referring to Sub-Para 19.2 (b) of Bidding Data, the Bid Reference Number should be the same as given in Invitation for Bids and the Form of Bid.

8.	All blank spaces in the Bidding Data are to be filled in by the Employer to complete this document.

### C.	Form of Bid and Appendices to Bid

1.	Form of Bid:

Only Bid Reference No. shall be filled in by the Employer (refer Para B.7 above). All other blanks are to be left open for filling in by the Bidder.

2.	Appendix-A to Bid:

(i)	The minimum amount of third party insurance should be assessed by the Employer and entered at S. No. 3.

(ii)	The time for completion of the whole of the Works shall be entered by the Employer at S. No. 5.

(iii)	The amount of Liquidated Damages per day of delay and amount of bonus if applicable shall be entered by the Employer at S. No. 6.

The amount of the Liquidated Damages for each day of delay in completion of the whole of the Works, or if applicable for any Section thereof, shall be a sum equal to 10 % of the likely cost of the Works divided by one-fourth of the number of days specified as completion time.

(iv)	The Defects Liability Period is to be entered by the Employer at S. No. 7.

This is generally taken as 364 days (A multiple of 7 days has generally been used in the entire document).

(v)	The minimum amount of Interim Payment Certificate should be determined by the Employer depending upon the size and duration of the Works and entered at S. No 10.

3.	Appendix-B to Bid:

Where foreign currency payments are foreseen, the entire Appendix-B to Bid should be left blank for filling by the Bidder.

Where no foreign currency payments are foreseen, the Employer should stamp this Appendix-B as “Not Used” and, referring to Sub-Clauses 72.2 and 72.3 of Part I, state in Part II that all payments shall be in local currency only. Clause IB-13 should also be modified accordingly through the changes in Bidding Data.

4.	Appendix-C to Bid:

- Only contracts having duration of six months or more should be liable to price adjustment.

- User of this price adjustment provisions may add or delete any element as deemed appropriate.

- Blank spaces for weightage of each cost element in column 3 of the table should be filled by the Employer while preparing the Bidding Documents.

- In case the price adjustable elements are not covered in the Federal Bureau of Statistics, the Base price and the source thereof shall be mentioned by the users and the corresponding column of the Table should be amended accordingly.

- This mechanism will be applicable only for price adjustment in local currency.

- Price adjustment will be applicable to all contracts including Item Rate Contracts, Lumpsum Contracts and %age over Schedule Contracts provided such provision is a part of the Contract.

5.		Appendix-D to Bid:

Bills for various items are given by way of example only.  The Employer should prepare the Bill of Quantities appropriate to the Works.  In preparation of the Bill of Quantities, Columns under (1), (2), (3) and (4) should be completed by the Employer whereas spaces under Columns (5) and (6) as well as the Totals at the bottom shall be left blank for filling in by the Bidder.

Referring to Schedule of Daywork Rates for Labour, Materials and Constructional Plant, the types of  labour, materials and constructional plant under Column (2) as well as quantities under Column (4) are given by way of example only.  The Employer should determine the types of labour, materials and constructional plant as well as the quantities thereof, estimated to be utilized, on Daywork basis depending upon the nature of the Works.

Percentage for overhead and profit on labour and materials and the Total amounts should be left blank for filling in by the Bidder.

Daywork Summary is to be left blank for filling in by the Bidder.

6.	Appendix-E to Bid:

If the Employer requires partial completion of the Works by Sections (for example Parts-A, B, C etc.), these should be identified and time for completion thereof are to be specified and the blank spaces may be  filled in by the Employer.

7.	Appendix-F to Bid:

The Employer may expand the requirements as stated in this Appendix-F keeping in view the requirements of the Works.

8.	Appendix-G to Bid:

All blank spaces are to be filled in by the Bidder.

9.	Appendix-H to Bid:

The Employer may modify the requirements as stated in the Appendix-H keeping in view the requirements of the Works.

10.	Appendices-I, J and K to Bid:

The blank spaces are to be filled in by the Bidder.

11.	Appendix-L to Bid:

The Employer is to provide the form of the Integrity Pact which the bidder shall sign and stamp alongwith his Bid.

D. 	Forms

1.	Bid Security:

The Employer, before issuing the Bidding Documents, should enter the following in the blank spaces:

(i)	Penal Sum of Security, in words as well as figures, which should be the same as established at Sub-Para A.5 above.

(ii)	Bid Reference Number should be the same as per Sub-Para B.7 above.

(iii) 	Standard Forms of Securities provided in this document are to be issued by a bank. In case the bidder chooses to issue a bond for accompanying his bid or performance of Contract or against receipt of advance, the relevant format shall be tailored accordingly without changing the spirit of the forms of securities.

### E.	Part II – Particular Conditions of Contract

1.	Name and full Address of the Employer as well as that of the Engineer should be filled in by the Employer in the blank spaces provided under Sub-Para (a)(i) and (iv) of Sub-Clause 1.1.

2.	Referring to first paragraph of Sub-Clause 2.1(b) information as applicable is provided thereunder.

3.	Referring to Sub-Clause 5.2, the Employer may add, in the order of priority, such other documents which form part of the Contract.

4.	Referring to Sub-Clause 14.1 of Part II, the Employer should specify the form in which the Programme is to be submitted by the Bidder, e.g., critical path network, simple bar chart or PERT.

5.	In case the Employer considers that if completion by the Contractor of the whole Works, or of any section thereof, earlier than the specified completion will be of substantial benefit to him, he may keep the Sub-Clause 47.3 “Bonus for Early Completion” in Part II.  The rates for each day of early completion will be kept as half of the rate(s) specified for Liquidated Damages subject to a maximum of 5% of the Contract Price stated in the Letter of Acceptance. In addition, the rate(s) and the limit for bonus as determined will be entered in Appendix-A to Bid.

6.	Referring to Sub-Clause 59.4 of Part II, if the Employer desires the Bidder to use the services of nominated subcontractor/s, the Employer should make necessary provisions of Provisional Sums and provide blank spaces for filling in the percentage rate(s) and estimated amounts resulting therefrom in Appendix-D to Bid. The blank spaces for the rate(s) and the estimated amount/s shall be filled in by the Bidder.

Suitable text referring to such provisions should be added under the Sub-Clause.

7.	Referring to Sub-Clause 60.12 of PCC, the Employer should indicate as to which of the three alternatives is adopted, by deleting the other two alternatives.

If  Alternative One is adopted, schedule of recovery of the Mobilization Advance should be given there under.

If Alternative Two is adopted, an item in the Bill of Quantities as per example on page BD-7, should be used.

If Alternative Three is adopted, list of materials, estimated quantities to be supplied and the rates thereof to be charged to the Contractor should be given there under.

8.	Referring to Sub-Clause 67.3 of Part II, the Employer should state the venue of Arbitration which should be located within Pakistan.

9.	Addresses of the Employer and the Engineer are to be entered by the Employer to completely fill in the blanks in Sub-Clause 68.2.

### F.	Specifications-Special Provisions

To be prepared and incorporated by the Employer. Inclusion of the Conditions of Contract in Special Provisions should be avoided.

G.	Specifications-Technical Provisions

To be prepared and incorporated by the Employer.

(Precise and clear Specifications are prerequisite for bidders to respond  realistically and competitively to the requirements of the Employer without qualifying or conditioning their bids. In the context of both national and international competitive bidding, the Specifications must be drafted to permit the widest possible competition and, at the same time, present a clear statement of  the required standards of materials, Plant, other supplies, and workmanship to be provided. Only if this is done will the objectives of economy, efficiency, and equality in procurement be realized, responsiveness of bids be ensured, and the subsequent task of bid evaluation facilitated. The Specifications should require  that all materials, Plant, and other supplies to be incorporated in the Works are new, unused, of the most recent or current models, and incorporate all recent improvements in design and materials unless provided otherwise in the Contract. A clause setting out the scope of the Works is often included at the beginning of the Specifications, and it is customary to give a list of the Drawings. Where the Contractor is responsible for the design of any part of the permanent Works, the extent of his obligations must be stated.

Specification shall be generic and shall not include references to brand names, model numbers, catalogue numbers or similar classifications. However if the Employer is convinced that the use of or a reference to a brand name or catalogue number is essential to complete an otherwise incomplete specification, such use or reference shall be qualified with the words “or equivalent”.

Care must be taken in drafting Specifications to ensure that they are not restrictive. In the specification of standards for materials, Plant, other supplies, and workmanship, recognized international standards should be used as much as possible. The specifications shall consider all site conditions but not limited to seismic conditions, weather conditions and environmental impact. Where other particular standards are used, whether national standards or other standards, the Specifications should state that materials, Plant, other supplies, and workmanship meeting other authoritative standards, and which ensure equal performance, as the standards mentioned, will also be acceptable.)

H.	Drawings

To be prepared and incorporated by the Employer.

##### TABLE OF CONTENTS

| Description |  | Page No. |
| --- | --- | --- |
| INVITATION FOR BIDS | 5 |
|  | Form | 6 |
| INSTRUCTIONS TO BIDDERS | 7 |
| A. | General |  |
|  | IB.1 Scope of Bid | 8 |
|  | IB.2 Source of Funds | 8 |
|  | IB.3 Eligible Bidders | 8 |
|  | IB.4 One Bid Per Bidder | 8 |
|  | IB.5 Cost of Bidding | 8 |
|  | IB.6 Site Visit | 9 |
| B. | Bidding Documents |  |
|  | IB.7 Contents of Bidding Documents | 9 |
|  | IB.8 Clarification of Bidding Documents | 9 |
|  | IB.9 Amendment of Bidding Documents | 10 |
| C. | Preparation of Bids |  |
|  | IB.10. Language of Bid | 10 |
|  | IB.11 Documents Accompanying the Bid | 10 |
|  | IB.12 Bid Prices | 12 |
|  | IB.13 Currencies of Bid and Payment | 12 |
|  | IB.14 Bid Validity | 13 |
|  | IB.15 Bid Security | 13 |
|  | IB.16 Alternate Proposals by Bidder | 14 |
|  | IB.17 Pre-Bid Meeting | 14 |
|  | IB.18 Format and Signing of Bid | 15 |
| D. | Submission of Bids |  |
|  | IB.19 Sealing and Marking of Bids | 15 |
|  | IB.20 Deadline for Submission of Bids | 16 |
|  | IB.21 Late Bids | 16 |
|  | IB.22 Modification, Substitution and Withdrawal of Bids | 17 |
| E. | Bid Opening and Evaluation |  |
|  | IB.23 Bid Opening | 17 |
|  | IB.24 Process to be Confidential | 18 |
|  | IB.25 Clarification of Bids | 18 |
|  | IB.26 Examination of Bids and Determination of Responsiveness | 18 |
|  | IB.27 Correction of Errors | 19 |
|  | IB.28 Evaluation and Comparison of Bids | 19 |
| F. | Award of Contract |  |
|  | IB.29 Award | 20 |
|  | IB.30 Employer’s Right to Accept any Bid and to Reject any or all Bids | 20 |
|  | IB.31 Notification of Award | 21 |
|  | IB.32 Performance Security | 21 |
|  | IB.33 Signing of Contract Agreement | 21 |
|  | IB.34 General Performance of the Bidders | 22 |
|  | IB.35 Integrity Pact | 22 |
|  | IB.36 Instructions Not Part of Contract | 22 |
| BIDDING DATA | 23 |
| FORM OF BID AND APPENDICES TO BID | 29 |
|  | FORM OF BID | 30 |
|  | Appendix-A to Bid : Special Stipulations | 32 |
|  | Appendix-B to Bid : Foreign Currency Requirements | 33 |
|  | Appendix-C to Bid : Price Adjustment (Under Clause 70) | 34 |
|  | Appendix-D to Bid : Bill of Quantities | 35 |
|  | Appendix-E to Bid : Proposed Construction Schedule | 50 |
|  | Appendix-F to Bid : Method of Performing the Work | 51 |
|  | Appendix-G to Bid : List of Major Equipment – Related Items | 52 |
|  | Appendix-H to Bid : Construction Camp and Housing Facilities | 54 |
|  | Appendix-I to Bid : List of Subcontractors | 55 |
|  | Appendix-J to Bid : Estimated Progress Payments | 56 |
|  | Appendix-K to Bid : Organization Chart of the Supervisory Staff and Labour | 57 |
|  | Appendix-L to Bid : Integrity Pact | 58 |
| FORMS |  |
|  | BID SECURITY | 60 |
|  | PERFORMANCE SECURITY | 62 |
|  | CONTRACT AGREEMENT | 64 |
|  | MOBILIZATION ADVANCE GUARANTEE/BOND | 66 |

PART-I: GENERAL CONDITIONS OF CONTRACT		     69

PART-II: PARTICULAR CONDITIONS OF CONTRACT	                 153

SPECIFICATIONS - SPECIAL PROVISIONS	                 177

SPECIFICATIONS - TECHNICAL PROVISIONS	                 179

DRAWINGS	                 181

LIST OF PEC CONTRACT DOCUMENTS	                 182

INVITATION

FOR

BIDS

INVITATION FOR BIDS

Date: ______________

Loan / Credit No. ______________

Bid Reference No.: ______________

1.	The ____________________________________________________(the

(Name of Employer)

“Employer”) has applied for/received a loan/credit from the ____________________________ towards the cost of _______________________

(Name of Funding Agency/GOP/Provincial Govt/Any Other) 	(Name of Project)

and it is intended that part of the proceeds of the loan/credit will be applied to eligible payments under the Contract for the ________________________________.Bidding

(Brief description of the Works)

is open to all eligible Bidders.

2.	The Employer invites sealed bids from eligible firms or persons licensed by the Pakistan Engineering Council in the appropriate category for the Works. A foreign bidder is entitled to bid only in a joint venture with a Pakistani constructor in accordance with the relevant provisions of PEC bye-laws.

3.	Bidders may obtain further information from, inspect at and acquire the Bidding Documents from the Office of the Employer, at _____________________________________________________________________ 						(Mailing Address)	
____________________________________________________________________.

4.	A complete set of Bidding Documents may be purchased by an interested bidder on submission of a written application to the above office and upon payment of a non-refundable fee of Rs. _________________________.

(Insert Amount)

5.	All bids must be accompanied by a Bid Security in the amount of Rs. ___________ (Rupees __________________________) or an equivalent amount in a freely convertible currency, and must be delivered to_____________________________________________________________

(Indicate Address and Exact Location)

at or before _____ hours, on ___________ (Date). Bids will be opened at _____ hours on the same day, in the presence of bidder’s representatives who choose to attend at the same address. (Indicate Address and Exact Location if it differs).

[Note: the bids shall be opened at least thirty minutes after the deadline for submission of bids]

INSTRUCTIONS

TO

BIDDERS

I-1

INSTRUCTIONS TO BIDDERS

(Note:	These Instructions to Bidders along with Bidding Data will not be part of the Contract and will cease to have effect once the contract is signed.)

A. 	GENERAL

IB.1 	Scope of Bid

1.1	The Employer as defined in the Bidding Data hereinafter called “the Employer” wishes to receive bids for the construction and completion of works as described in these Bidding Documents, and summarised in the Bidding Data hereinafter referred to as the “Works”.

1.2	The successful bidder will be expected to complete the Works within the time specified in Appendix-A to Bid.

IB.2	Source of Funds

2.1	The Employer has applied for/received a loan/credit from the source (s) indicated in the Bidding Data in various currencies towards the cost of  the project specified in the Bidding Data and it is intended that part of the proceeds of this loan/credit will be applied to eligible payments under the Contract for which these Bidding Documents are issued.

IB.3	Eligible Bidders

3.1	This Invitation for Bids is open to all bidders meeting the following requirements:

a.	Duly licensed by the Pakistan Engineering Council (PEC) in the category relevant to the value of the Works.

b.	Duly prequalified / enlisted with the Employer.

IB.4	One Bid per Bidder

4.1	Each bidder shall submit only one bid either by himself, or as a partner in a joint venture. A bidder who submits or participates in more than one bid (other than alternatives pursuant to Clause IB.16) will be disqualified.

IB.5	Cost of Bidding

5.1	The bidders shall bear all costs associated with the preparation and submission of their respective bids and the Employer will in no case be responsible or liable for those costs, regardless of the conduct or outcome of the bidding process.

I-2

IB.6	Site Visit

6.1	The bidders are advised to visit and examine the Site of Works and its surroundings and obtain for themselves on their own responsibility all information that may be necessary for preparing the bid and entering into a contract for construction of the Works. All cost in this respect shall be at the bidder’s own expense.

6.2	The bidders and any of their personnel or agents will be granted permission by the Employer to enter upon his premises and lands for the purpose of such inspection, but only upon the express condition that the bidders, their personnel and agents, will release and indemnify the Employer, his personnel and agents from and against all liability in respect thereof and will be responsible for death or personal injury, loss of or damage to property and any other loss, damage, costs and expenses incurred as a result of such inspection.

B.	BIDDING DOCUMENTS

IB.7	Contents of Bidding Documents

7.1	The Bidding Documents, in addition to invitation for bids, are those stated below and should be read in conjunction with any Addenda issued in accordance with Clause IB.9.

1.	Instructions to Bidders.

2.	Bidding Data.

3.	General Conditions of Contract, Part-I (GCC).

4.	Particular Conditions of Contract, Part-II (PCC).

5.	Specifications – Special Provisions.

6.	Specifications - Technical Provisions.

7.	Form of Bid & Appendices to Bid.

8.	Bill of Quantities (Appendix-D to Bid).

9.	Form of Bid Security.

10.	Form of Contract Agreement.

11.	Forms of Performance Security and Mobilization Advance Guarantee/Bond.

12.	Drawings.

7.2	The bidders are expected to examine carefully the contents of all the above documents. Failure to comply with the requirements of bid submission will be at the Bidder’s own risk. Pursuant to Clause IB.26, bids which are not substantially responsive to the requirements of the Bidding Documents will be rejected.

IB.8	Clarification of Bidding Documents

8.1	Any prospective bidder requiring any clarification (s) in respect of the Bidding Documents may notify the Employer in writing at the Employer’s address indicated in the Invitation for Bids. The Employer will respond to any request for clarification which he receives earlier than 28 days prior to the deadline for submission of bids.

I-3

Copies of the Employer’s response will be forwarded to all purchasers of the Bidding Documents, including a description of the enquiry but without identifying its source.

IB.9	Amendment of Bidding Documents

9.1	At any time prior to the deadline for submission of bids, the Employer may, for any reason, whether at his own initiative or in response to a clarification requested by a prospective bidder, modify the Bidding Documents by issuing addendum.

9.2	Any addendum thus issued shall be part of the Bidding Documents pursuant to Sub- Clause 7.1 hereof and shall be communicated in writing to all purchasers of the Bidding Documents. Prospective bidders shall acknowledge receipt of each addendum in writing to the Employer.

9.3	To afford prospective bidders reasonable time in which to take an addendum into account in preparing their bids, the Employer may extend the deadline for submission of bids in accordance with Clause IB.20

C.	PREPARATION OF BIDS

IB.10	Language of Bid

10.1	The bid and all correspondence and documents related to the bid exchanged by a bidder and the Employer shall be in the bid language stipulated in the Bidding Data and Particular Conditions of Contract. Supporting documents and printed literature furnished by the bidders may be in any other language provided the same are accompanied by an accurate translation of the relevant parts in the bid language, in which case, for purposes of evaluation of the bid, the translation in bid language shall prevail.

IB.11	Documents Accompanying the Bid

11.1	Each bidder shall:

(a)	submit a written power of attorney authorizing the signatory of the bid to act for and on behalf of the bidder;

(b)	update the  information indicated and listed in the Bidding Data and previously submitted with the application for prequalification, and continue to meet the minimum criteria set out in the prequalification  documents which as a minimum, would include the following :

(i)	Evidence of access to financial resources alongwith average annual construction turnover;

I-4

(ii)	Financial predictions for the current year and the two following years including the effect of known commitments;

(iii)	Work commitments since prequalification;

(iv)	Current litigation information; and

- Availability of critical equipment.

and

- furnish a technical proposal taking into account the various Appendices to Bid specially the following:

Appendix-E to Bid	Proposed Construction Schedule

Appendix-F to Bid	Method of Performing the Work

Appendix-G to Bid	List of Major Equipment

Appendix-K to Bid	Organization Chart for Supervisory Staff

and other pertinent information such as mobilization programme etc;

11.2	Bids submitted by a joint venture of two (2) or more firms shall comply with the following requirements:

(a)	the bid and in case of a successful bid, the Form of Contract Agreement shall be signed so as to be legally binding on all partners;

(b)	one of the joint venture partners shall be nominated as being in charge; and this authorization shall be evidenced by submitting a power of attorney signed by legally authorized signatories of all the joint venture partners;

(c)	the partner-in-charge shall always be duly authorized to deal with the Employer regarding all matters related with and/or incidental to the execution of Works as per the terms and Conditions of Contract and in this regard to incur any and all liabilities, receive instructions, give binding undertakings and receive payments on behalf of the joint venture;

(d)	all partners of the joint venture shall at all times and under all circumstances be liable jointly and severally for the execution of the Contract in accordance with the Contract terms and a statement to this effect shall be included in the authorization mentioned under Sub-Para(b) above as well as in the Form of Bid and in the Form of Contract Agreement (in case of a successful bid); and

(e)	a copy of the agreement entered into by the joint venture partners shall be submitted with the bid stating the conditions under which it will function, its period of duration, the persons authorized to represent and obligate it and which persons will be directly responsible for due performance of the  Contract and can give valid receipts on behalf of the joint venture, the proportionate participation of the several firms forming the joint venture, and any other information necessary to permit a full appraisal of its functioning. No amendments / modifications whatsoever in the joint venture agreement shall be agreed to between the joint venture partner without prior written       consent of the Employer.

11.3	Bidders shall also submit proposals of work methods and schedule, in sufficient detail to demonstrate the adequacy of the Bidders’ proposals to meet the technical specifications and the completion time referred to in Sub-Clause 1.2 hereof.

I-5

IB.12	Bid Prices

12.1	Unless stated otherwise in the Bidding Documents, the Contract shall be for the whole of the Works as described in Sub-Clause 1.1 hereof, based on the unit rates and / or prices submitted by the bidder.

12.2	The bidders shall fill in rates and prices for all items of the Works described in the Bill of Quantities. Items against which no rate or price is entered by a bidder will not be paid for by the Employer when executed and shall be deemed covered by rates and prices for other items in the Bill of Quantities.

12.3	All duties, taxes and other levies payable by the Contractor under the Contract, or for any other cause, as on the date 28 days prior to the deadline for submission of bids shall be included in the rates and prices and the total Bid Price submitted by a bidder.

Additional / reduced duties, taxes and levies due to subsequent additions or changes in legislation shall be reimbursed / deducted as per Sub-Clause 70.2 of the General Conditions of Contract Part-I.

12.4	The rates and prices quoted by the bidders are subject to adjustment during the performance of the Contract in accordance with the provisions of Clause 70 of the Conditions of Contract. The bidders shall furnish the prescribed information for the price adjustment formulae in Appendix-C to Bid, and shall submit with their bids such other supporting information as required under the said Clause.

IB.13	Currencies of Bid and Payment

13.1	The unit rates and the prices shall be quoted by the bidder entirely in Pak rupees. A bidder expecting to incur expenditures in other currencies for inputs to the Works supplied from outside the Employer’s country (referred to as the “Foreign Currency Requirements”) shall indicate the same in Appendix-B to Bid. The proportion of the Bid Price (excluding Provisional Sums) needed by him for the payment of such Foreign Currency Requirements either (i) entirely in the currency of the Bidder’s home country or, (ii) at the bidder’s option, entirely in Pak rupees provided always that a bidder expecting to incur expenditures in a currency or currencies other than those stated in (i) and (ii) above for a portion of the foreign currency requirements, and wishing to be paid accordingly, shall indicate the respective portions in his bid.

13.2	The rates of exchange to be used by the bidder for currency conversion shall be the TT&OD Selling Rates published or authorized by the State Bank of Pakistan prevailing on the date 28 days prior to the deadline for submission of bids.

I-6

For the purpose of payments, the exchange rates used in bid preparation shall apply for the duration of the Contract.

IB.14	Bid Validity

14.1	Bids shall remain valid for the period   stipulated in the Bidding Data after the Date of Bid Opening specified in Clause IB.23.

14.2	In exceptional circumstances, prior to expiry of the original bid validity period, the Employer may request that the bidders extend the period of validity for a specified additional period which shall in no case be more than the original bid validity period. The request and the responses thereto shall be made in writing. A bidder may refuse the request without forfeiting his Bid Security. A bidder agreeing to the request will not be required or permitted to modify his bid, but will be required to extend the validity of his Bid Security for the period of the extension, and in compliance with Clause IB.15 in all respects.

IB.15	Bid Security

15.1	Each bidder shall furnish, as part of his bid, a Bid Security in the amount stipulated in the Bidding Data in Pak Rupees or an equivalent amount in a freely convertible currency.

15.2	The Bid Security shall be, at the option of the bidder, in the form of Deposit at Call or a Bank Guarantee issued by a Scheduled Bank in Pakistan or from a foreign bank duly counter guaranteed by a Scheduled Bank in Pakistan or an insurance company having atleast AA rating from PACRA/JCR in favour of the Employer valid for a period  28 days beyond the Bid Validity date.

15.3	Any bid not accompanied by an acceptable Bid Security shall be rejected by the Employer as non-responsive.

15.4	The bid securities of unsuccessful bidders will be returned as promptly as possible, but not later than 28 days after the expiration of the period of Bid Validity.

15.5	The Bid Security of the successful bidder will be returned when the bidder has furnished the required Performance Security and signed the Contract Agreement.

15.6	The Bid Security may be forfeited:

(a)	if the bidder withdraws his bid except as provided in Sub-Clause 22.1;

(b)	if the bidder does not accept the correction of his Bid Price pursuant to Sub-Clause 27.2 hereof; or

I-7

(c)	In the case of successful bidder, if he fails within the specified time limit to:

(i)	furnish the required Performance Security; or

(ii)	sign the Contract Agreement.

IB.16	Alternate Proposals by Bidder

16.1	Should any bidder consider that he can offer any advantages to the Employer by a modification to the designs, specifications or other conditions, he may, in addition to his bid to be submitted in strict compliance with the Bidding Documents, submit any Alternate Proposal(s) containing (a) relevant design calculations; (b) technical specifications; (c) proposed construction methodology; and (d) any other relevant details / conditions, provided always that the total sum entered on the Form of Bid shall be that which represents complete compliance with the Bidding Documents.

16.2	Alternate Proposal(s), if any, of the lowest evaluated responsive bidder only may be considered by the Employer as the basis for the award of Contract to such bidder.

IB.17	Pre-Bid Meeting

17.1	The Employer may, on his own motion or at the request of any prospective bidder(s), hold a pre-bid meeting to clarify issues and to answer any questions on matters related to the Bidding Documents. The date, time and venue of pre-bid meeting, if convened, is as stipulated in the Bidding Data. All prospective bidders or their authorized representatives shall be invited to attend such a pre-bid meeting.

17.2	The bidders are requested to submit questions, if any, in writing so as to reach the Employer not later than seven (7) days before the proposed pre-bid meeting.

17.3	Minutes of the pre-bid meeting, including the text of the questions raised and the replies given, will be transmitted without delay to all purchasers of the Bidding Documents. Any modification of the Bidding Documents listed in Sub-Clause 7.1 hereof which may become necessary as a result of the pre-bid meeting shall be made by the Employer exclusively through the issue of an Addendum pursuant to Clause IB.9 and not through the minutes of the pre-bid meeting.

17.4	Absence at the pre-bid meeting will not be a cause for disqualification of a bidder.

I-8

IB.18	Format and Signing of Bid

  - Bidders are particularly directed that the amount entered on the Form of Bid shall be for performing the Contract strictly in accordance with the Bidding Documents.

18.2	All appendices to Bid are to be properly completed and signed.

18.3	No alteration is to be made in the Form of Bid nor in the Appendices thereto except in filling up the blanks as directed. If any such alterations be made or if these instructions be not fully complied with, the bid may be rejected.

18.4	Each bidder shall prepare by filling out the forms completely and without alterations one (1) original and number of  copies, specified in the Bidding Data, of the documents comprising the bid as described in Clause IB.7 and clearly mark them “ORIGINAL” and ‘COPY” as appropriate. In the event of discrepancy between them, the original shall prevail.

18.5	The original and all copies of the bid shall be typed or written in indelible ink (in the case of copies, Photostats are also acceptable) and shall be signed by a person or persons duly authorized to sign on behalf of the bidder pursuant to Sub- Clause 11.1(a) hereof. All pages of the bid shall be initialled and stamped by the person or persons signing the bid.

18.6	The bid shall contain no alterations, omissions or additions, except to comply with instructions issued by the Employer, or as are necessary to correct errors made by the bidder, in which case such corrections shall be initialled by the person or persons signing the bid.

18.7	Bidders shall indicate in the space provided in the Form of Bid their full and proper addresses at which notices may be legally served on them and to which all correspondence in connection with their bids and the Contract is to be sent.

18.8	Bidders should retain a copy of the Bidding Documents as their file copy.

D.	SUBMISSION OF BIDS

IB.19	Sealing and Marking of Bids

19.1	Each bidder shall submit his bid as under:

(a)	ORIGINAL and each copy of the Bid shall be separately sealed and  put in  separate envelopes and marked as such.

(b)	The envelopes containing the ORIGINAL and copies will be put in one sealed envelope and addressed / identified as given in Sub- Clause 19.2 hereof.

I-9

19.2	The inner and outer envelopes shall:

(a)	be addressed to the Employer at the  address provided in the Bidding Data;

(b)	bear the  name and identification number of the contract as defined in the Bidding Data; and

(c)	provide a warning not to open before the time and date for bid opening, as specified in the Bidding Data.

19.3	In addition to the identification required in Sub- Clause 19.2 hereof, the inner envelope shall indicate the name and address of the bidder to enable the bid to be returned unopened in case it is declared “late” pursuant to Clause IB.21

19.4	If the outer envelope is not sealed and marked as above, the Employer will assume no responsibility for the misplacement or premature opening of the Bid.

IB.20	Deadline for Submission of Bids

20.1	(a)	Bids must be received by the Employer at the address specified no later than the time and date stipulated in the Bidding Data.

(b)	Bids with charges payable will not be accepted, nor will arrangements be undertaken to collect the bids from any delivery point other than that specified above. Bidders shall bear all expenses incurred in the preparation and delivery of bids. No claims will be entertained for refund of such expenses.

(c)	Where delivery of a bid is by mail and the bidder wishes to receive an acknowledgment of receipt of such bid, he shall make a request for such acknowledgment in a separate letter attached to but not included in the sealed bid package.

(d)	Upon request, acknowledgment of receipt of bids will be provided to those making delivery in person or by messenger.

20.2	The Employer may, at his discretion, extend the deadline for submission of bids by issuing an amendment in accordance with Clause IB.9, in which case all rights and obligations of the Employer and the bidders previously subject to the original deadline will thereafter be subject to the deadline as extended.

IB.21	Late Bids

21.1	(a)	Any bid received by the Employer after the deadline for submission of bids prescribed in Clause IB.20 will be returned unopened to such bidder.

I-10

(b)	Delays in the mail, delays of person in transit, or delivery of a bid to the wrong office shall not be accepted as an excuse for failure to deliver a bid at the proper place and time. It shall be the bidder’s responsibility to determine the manner in which timely delivery of his bid will be accomplished either in person, by  messenger or by mail.

IB.22	Modification, Substitution and Withdrawal of Bids

22.1	Any bidder may modify, substitute or withdraw his bid after bid submission provided that the modification, substitution or written notice of withdrawal is received by the Employer prior to the deadline for submission of bids.

22.2	The modification, substitution, or notice for withdrawal of any bid shall be prepared, sealed, marked and delivered in accordance with the provisions of Clause IB.19 with the outer and inner envelopes additionally marked “MODIFICATION”, “SUBSTITUTION” or “WITHDRAWAL” as appropriate.

22.3	No bid may be modified by a bidder after the deadline for submission of bids except in accordance with Sub-Clauses 22.1 and 27.2.

22.4	Withdrawal of a bid during the interval between the deadline for submission  of bids and the expiration of the period of bid validity specified in the Form of Bid may result in forfeiture of the Bid Security in pursuance to Clause IB.15.

E.	BID OPENING AND EVALUATION

IB.23	Bid Opening

23.1	The Employer will open the bids, including withdrawals, substitution and modifications made pursuant to Clause IB.22, in the presence of bidders’ representatives who choose to attend, at the time, date and location stipulated in the Bidding Data. The bidders’ representatives who are present shall sign a register evidencing their attendance.

23.2	Envelopes marked “MODIFICATION”, “SUBSTITUTION” or “WITHDRAWAL” shall be opened and read out first. Bids for which an acceptable notice of withdrawal has been submitted pursuant to Clause IB.22 shall not be opened.

  - The bidder’s name, total Bid Price and price of any Alternate Proposal(s), any discounts, bid modifications, substitution and withdrawals, the presence or absence of Bid Security, and such other details as the Employer may consider appropriate, will be announced by the Employer at the opening of bids.

I-11

23.4	Employer shall prepare minutes of the bid opening, including the information disclosed to those present in accordance with the Sub-Clause 23.3.

IB.24	Process to be Confidential

24.1	Information relating to the examination, clarification, evaluation and comparison of bid and recommendations for the award of a contract shall not be disclosed to bidders or any other person not officially concerned with such process before the announcement of bid evaluation report which shall be done at least ten (10) days prior to issue of Letter of Acceptance. The  announcement to all Bidders will include table(s) comprising read out prices, discounted prices, price adjustments made, final evaluated prices and recommendations against all the bids evaluated. Any effort by a bidder to influence the Employer’s processing of bids or award decisions may result in the rejection of such bidder’s bid. Whereas any bidder feeling aggrieved may lodge a written complaint not later than fifteen (15) days after the announcement of the bid evaluation report; however mere fact of lodging a complaint shall not warrant suspension of the procurement process.

IB.25	Clarification of Bids

25.1	To assist in the examination, evaluation and comparison of bids, the Employer may, at his discretion, ask any bidder for clarification of his bid, including breakdowns of unit rates. The request for clarification and the response shall be in writing but no change in the price or substance of the bid shall be sought, offered or permitted except as required to confirm the correction of arithmetic errors discovered by the Employer in the evaluation of the bids in accordance with Clause IB.28.

IB.26	Examination of Bids and Determination of Responsiveness

26.1	Prior to the detailed evaluation of bids, the Employer will determine whether each bid is substantially responsive to the requirements of the Bidding Documents.

26.2	A substantially responsive bid is one which (i) meets the eligibility criteria;  (ii) has been properly signed; (iii) is accompanied by the required Bid  Security; and (iv) conforms to all the terms, conditions and specifications of the Bidding Documents, without material deviation or reservation. A material deviation or reservation is one (i) which affect in any substantial way the scope, quality or performance of the Works; (ii) which limits in any  substantial way, inconsistent with the Bidding Documents, the Employer’s rights or the bidder’s obligations under the Contract; or (iii) adoption/rectification whereof would affect unfairly the competitive position of other bidders presenting substantially responsive bids.

I-12

26.3	If a bid is not substantially responsive, it will be rejected by the Employer, and may not subsequently be made responsive by correction or withdrawal of the non-conforming deviation or reservation.

IB.27	Correction of Errors

27.1	Bids determined to be substantially responsive will be checked by the Employer for any arithmetic errors. Errors will be corrected by the Employer as follows:

(a)	where there is a discrepancy between the amounts in figures and in words, the amount in words will govern; and

(b)	where there is a discrepancy between the unit rate and the line item total resulting from multiplying the unit rate by the quantity, the unit rate as quoted will govern, unless in the opinion of the Employer there is an obviously gross misplacement of the decimal point in the unit rate, in which case the line item total as quoted will govern and the unit rate will be corrected.

27.2	The amount stated in the Form of Bid will be adjusted by the Employer in accordance with the above procedure for the correction of errors and with the concurrence of the bidder, shall be considered as binding upon the bidder. If the bidder does not accept the corrected Bid Price, his Bid will be rejected, and the Bid Security shall be forfeited in accordance with Sub- Clause 15.6(b) hereof.

IB.28	Evaluation and Comparison of Bids

28.1	The Employer will evaluate and compare only the Bids determined to be substantially responsive in accordance with Clause IB.26.

28.2	In evaluating the Bids, the Employer will determine for each Bid the evaluated Bid Price by adjusting the Bid Price as follows:

(a)	making any correction for errors pursuant to Clause IB.27;

(b)	excluding Provisional Sums and the provision, if any, for contingencies in the Summary Bill of Quantities, but including competitively priced Daywork; and

- making an appropriate adjustment for any other acceptable variation or deviation.

28.3	The estimated effect of the price adjustment provisions of the Conditions of Contract, applied over the period of execution of the Contract, shall not be taken into account in Bid evaluation.

I-13

28.4	If the Bid of the successful bidder is seriously unbalanced in relation to the Employer’s estimate of the cost of work to be performed under the Contract, the Employer may require the bidder to produce detailed price analyses for any or all items of the Bill of Quantities to demonstrate the internal consistency of those prices with the construction methods and schedule proposed. After evaluation of the price analyses, the Employer may require that the amount of the Performance Security set forth in Clause IB.32 be increased at the expense of the successful bidder to a level sufficient to protect the Employer against financial loss in the event of default of the successful bidder under the Contract.

# F.	AWARD OF CONTRACT

IB.29	Award

  - Subject to Clauses IB.30 and IB.34, the Employer will award the Contract to the bidder whose bid has been determined to be substantially responsive to the Bidding Documents and who has offered the lowest evaluated Bid Price, provided that such bidder has been determined to be eligible in accordance with the provisions of Clause IB.3 and qualify pursuant to Sub-Clause IB 29.2.

29.2	The Employer, at any stage of the bid evaluation, having credible reasons for  or prima facie evidence of any defect in supplier’s or contractor’s capacities, may require the suppliers or contractors to provide information concerning their professional, technical, financial, legal or managerial competence whether already pre-qualified or not:

Provided that such qualification shall only be laid down after recording reasons therefor in writing. They shall form part of the records of that bid evaluation report.

IB.30	Employer’s Right to Accept any Bid and to Reject any or all Bids

30.1	Notwithstanding Clause IB.29, the Employer reserves the right to accept or reject any Bid, and to annul the bidding process and reject all bids, at any time prior to award of Contract, without thereby incurring any liability to the affected bidders or any obligation except that the grounds for rejection of all bids shall upon request be communicated to any bidder who submitted a bid, without justification of grounds. Rejection of all bids shall be notified to all bidders promptly.

I-14

IB.31	Notification of Award

  - Prior to expiration of the period of bid validity prescribed by the Employer, the Employer will notify the successful bidder in writing (“Letter of   Acceptance”) that his Bid has been accepted. This letter shall name the sum which the Employer will pay the Contractor in consideration of the execution and completion of the Works by the Contractor as prescribed by the Contract (hereinafter and in the Conditions of Contract called the “Contract Price”).

31.2	No Negotiation with the bidder having evaluated as lowest responsive or any other bidder shall be permitted, however, Employer may have clarification meetings to get clarify any item in the bid evaluation report.

31.3	The notification of award and its acceptance by the bidder will constitute the formation of the Contract, binding the Employer and the bidder till signing of the formal Contract Agreement.

31.3	Upon furnishing by the successful bidder of a Performance Security, the Employer will promptly notify the other bidders that their Bids have been unsuccessful and return their bid securities.

IB.32	Performance Security

32.1	The successful bidder shall furnish to the Employer a Performance Security in the form and  the amount stipulated in the Bidding Data and the  Conditions of Contract within  a period of 28 days after the receipt of  Letter of Acceptance.

32.2	Failure of the successful bidder to comply with the requirements of Sub-Clause IB.32.1 or Clauses IB.33 or IB.35 shall constitute sufficient grounds  for the annulment of the award and forfeiture of the Bid Security.

IB.33	Signing of Contract Agreement

33.1	Within 14 days from the date of furnishing of acceptable Performance  Security under the Conditions of Contract, the Employer will send the successful bidder the Contract Agreement in the form provided in the Bidding Documents, incorporating all agreements between the parties.

33.2	The formal Agreement between the Employer and the successful bidder shall be executed within 14 days of the receipt of the Contract Agreement by the successful bidder from the Employer.

I-15

IB.34	General Performance of the Bidders

The Employer reserves the right to obtain information regarding performance of the bidders on their previously awarded contracts/works. The Employer may in case of consistent poor performance of any Bidder as reported by the employers of the previously awarded contracts, interalia, reject his bid and/or refer the case to the Pakistan Engineering Council (PEC). Upon such reference, PEC in accordance with its rules, procedures and relevant laws of the land take such action as may be deemed appropriate under the circumstances of the case including black listing of such Bidder and debarring him from participation in future bidding for similar works.

IB.35	Integrity Pact

The Bidder shall sign and stamp the Integrity Pact provided at Appendix-L to Bid in the Bidding Documents for all Federal Government procurement contracts exceeding Rupees ten million. Failure to provide such Integrity Pact shall make the bidder non-responsive.

IB.36	Instructions not Part of Contract

Bids shall be prepared and submitted in accordance with these Instructions which are provided to assist bidders in preparing their bids, and do not constitute part of  the   Bid or the Contract Documents.

BIDDING

DATA

BD-1

[NOTES ON BIDDING DATA

This Section is intended to assist the Employer in providing the specific information in relation to corresponding clauses in Instructions to Bidders and should be prepared to suit each individual contract.

The Employer should provide in the Bidding Data information and requirements specific to the circumstances of the Employer, the processing of the Bid, the applicable rules regarding Bid Price and currency, and the Bid evaluation criteria that will apply to the Bids.  In preparing this section, the following aspects should be checked:

(a)	Information that specifies and complements the provisions of section; Instruction to Bidders must be incorporated.

(b)		Amendments and/or supplements, if any, to the provisions of Instructions to Bidders, necessitated by the circumstances of each individual contract, can be introduced only in this section since Instructions to Bidders will remain unchanged.]

BD-2

Bidding Data

(This section should be filled in by the Employer before issuance of the Bidding Documents.)  The following specific data for the Works to be bidded shall complement, amend, or supplement the provisions in the Instructions to Bidders.  Wherever there is a conflict, the provisions herein shall prevail over those in the Instructions to Bidders.

[Instructions are provided, as needed, in italics.]

Instructions to Bidders

Clause Reference

1.1	Name and address of the Employer:

1.1	Name of the Project & Summary of the Works:

[Insert brief summary, including relationship to other contracts under the Project.  If the Works are to be tendered in separate contracts, describe all the contracts.]

2.1	Name of the Borrower/Source of Financing/Funding Agency:

[Insert name of Borrower and statement of relationship with the Employer, if different from the Borrower.  This insertion should correspond to the information provided in the Invitation for Bids.]

2.1	Amount and type of financing:

8.1	Time limit for clarification:

[Minimum number of days to seek clarification by the prospective bidder may be inserted as 28 days.]

10.1 Bid language:

[The same language in which the Bidding Documents are written. English, should be used in National/ International Competitive Bidding.]

11.1 (b) Prequalification Information to be updated:

[Indicate what items of information submitted with application for prequalification is to be updated.  It may include: Evidence of access to financial resources, latest status of financial resources commitment for two years (including the current year).  Works awarded during the interim period, availability of essential critical equipment and information about litigation presently in process.]

11.1(c)	Furnish Technical Proposal:

The bidder to submit a technical proposal in sufficient detail to demonstrate the adequacy of the bid in meeting requirements for timely completion of the Works.

BD-3

13.1	Bidders to quote entirely in Pak. rupees but specify the percentages of foreign currency they require.

14.1	Period of Bid Validity:

[Insert number of days after the deadline for Bid submission. This period should be realistic, allowing sufficient time to evaluate the Bids, bearing in mind the complexity of the Works, and the time required for obtaining references, clarifications, clearances, and approvals (including the Financing Agency's "No Objection" if it is a bilateral or multilateral funding agency financed project) and for notification of the award.  Normally the validity period should not exceed 182 days.]

15.1	Amount of Bid Security:

[This amount should be the same as also quoted in the Invitation for Bids.  To avoid disclosure of bidders’ prices originating in the financial institution issuing the security, a fixed sum should be specified, in preference to a percentage of the Bid Price.  The sum should be the equivalent of 1 percent of the estimated cost of the Works, for very large contracts of over Rs. 1,000 million, ranging to 3 percent of the estimated cost, for small contracts.  Alternatively, if the Employer wishes to specify a percentage of the Bid Price, it should be indicated as a "minimum of____ percent", to enable bidders to provide in excess of the minimum and thus conceal their price.]

17.1	Venue, time, and date of the pre-Bid meeting:

[Insert address of venue, or indicate that the meeting will not take place.  The meeting should take place not later than four weeks before the deadline for Bid submission. It should take place concurrently with the Site visit, if any (see Sub-Clause IB-6).]

18.4	Number of copies of the Bid to be completed and returned:

[Usually one original and two copies]

19.2(a)	Employer's address for the purpose of Bid submission:

[Should match the receiving address provided in the Invitation for Bids.]

19.2(b)Name and  Number of the Contract:

20.1(a)Deadline for submission of bids:

[The time and date should be the same as that given in the Invitation for Bids unless subsequently amended pursuant to Sub Clause 20.2.]

BD-4

  - Venue, time, and date of Bid opening:

[Date should be the same as that given for the deadline for submission of Bids [Clause IB 20] but time for opening of bids shall be at least thirty minutes after the time for the deadline for submission of bids].

32.1	Standard form and amount of Performance Security acceptable to the Employer:

[Select the kind of Performance Security (bank guarantee and / or bond), and indicate the amount.

A bank guarantee can be conditional or unconditional on demand (Standard Form at PS-1 & 2).  An amount equal to 10 percent of the Contract Price is commonly specified for bank guarantees, which %age should match with that stipulated in Appendix-A to Bid.

A performance bond is an undertaking by an insurance company to complete the construction in the event of default by the Contractor, or to pay the amount of bond to the Employer.]

FORM OF BID

AND

APPENDICES TO BID

FB-1

# FORM OF BID

Bid Reference No. ________________

(Name of Contract/Works)

To:

_______________________________

_______________________________

_______________________________

Gentleman,

1.	Having examined the Bidding Documents including Instructions to Bidders, Bidding Data, Conditions of Contract. Specifications, Drawings and Bill of Quantities and Addenda Nos. _________________________________for the execution of the above-named Works, we, the undersigned, offer to execute and complete such Works and remedy any defects therein in conformity with the Conditions of Contract. Specifications, Drawings, Bill of Quantities and Addenda for the sum of Rs. _________________________________________________ (Rupees __________________________________________________________) or such other sum as may be ascertained in accordance with the said conditions.

2.	We understand that all the Appendices attached hereto form part of this Bid.

3.	As security for due performance of the undertakings and obligations of this Bid, we submit herewith a Bid Security in the amount of Rupees ________________

(Rs. ______________________) drawn in your favour or made payable to you and valid for a period of ___________days beginning from the date Bids are opened.

4.	We undertake, if our Bid is accepted, to commence the Works and to complete the whole of the Works comprised in the Contract within the time stated in Appendix-A to Bid.

5.	We agree to abide by this Bid for the period of ______ days from the date fixed for receiving the same and it shall remain binding upon us and may be accepted at any time before the expiration of that period.

- Unless and until a formal Agreement is prepared and executed, this Bid, together with your written acceptance thereof, shall constitute a binding contract between us.

- We do hereby declare that the Bid is made without any collusion, comparison of figures or arrangement with any other bidder for the Works.

FB-2

8.	We understand that you are not bound to accept the lowest or any Bid you may receive.

Dated this ___________day of________________20______

Signature: ________________________

in the capacity of _______duly authorized to sign Bids for and on behalf of

________________________________________________________

(Name of Bidder in Block Capitals)

(Seal)

Address:___________________________________________________________

__________________________________________________________________

__________________________________________________________________

Witness:

Signature: _____________________________

Name: ________________________________

Address. __________________________________________________________

____________________________________________________________

Occupation_________________________________________________________

BA-1

Appendix-A to Bid

SPECIAL STIPULATIONS

Clause

Conditions of Contract

| 1. | Engineer’s Authority to issue Variation in emergency | 2.1 | 2% of the Contract Price stated in the Letter of Acceptance. |
| --- | --- | --- | --- |
| 2. | Amount of Performance Security | 10.1 | 10% of Contract Price stated in the Letter of Acceptance. |
| 3. | Time for Furnishing Programme | 14.1 | Within 42 days from the date of receipt of Letter of Acceptance. |
| 4. | Minimum amount of Third Party Insurance | 23.2 | Rs. _________ per occurrence with number of occurrences unlimited. |
| 5. | Time for Commencement | 41.1 | Within 14 days from the date of receipt of Engineer’s Notice to Commence which shall be issued within fourteen (14) days after signing of Contract Agreement. |
| 6. | Time for Completion | 43.1, 48.2 | _______days from the date of receipt of Engineer’s Notice to Commence. |
| 7. | a) Amount of Liquidated Damages | 47.1 | Rs. ________for each day of delay in completion of the Works subject to a maximum of 10% of Contract Price stated in the Letter of Acceptance. |
|  | b) Amount of Bonus | 47.3 | Rs. ________for each day the Works are completed before the specified completion date of the Works subject to a maximum of 5% of Contract Price stated in the Letter of Acceptance. |
| 8. | Defects Liability Period | 49.1 | _________ days from the effective date of Taking Over Certificate. |
| 9. | Percentage of Retention Money | 60.2 | 10 % of the amount of Interim Payment Certificate. |
| 10. | Limit of Retention Money | 60.2 | 5 % of Contract Price stated in the Letter of Acceptance. |
| 11. | Minimum amount of Interim Payment Certificates (Running Bills) | 60.2 | Rs. __________________ |
| 12 | Time of Payment from delivery of Engineer’s Interim Payment Certificate to the Employer. | 60.10 | 30 days in case of local currency or 42 days in case of foreign funded projects. |
| 13 | Mobilization Advance * (Interest Free) | 60.12 | 15 % of Contract Price stated in the Letter of Acceptance. |

*	Delete if alternative one is not adopted.

BB-1

Appendix-B to Bid

FOREIGN CURRENCY REQUIREMENTS

1.	The Bidder may indicate here in below his requirements of foreign currency (if any), with reference to various inputs to the Works.

2.	Foreign Currency Requirement as percentage of  the Bid Price excluding Provisional Sums _______%.

3.	Table of Exchange Rates

| Unit of Currency | Equivalent in Pak. Rupees |
| --- | --- |
| Australian Dollar | -------------------------- |
| Euro | -------------------------- |
| Japanese Yen | -------------------------- |
| U.K. Pound | -------------------------- |
| U.S. Dollars | -------------------------- |
| --------------------------- | -------------------------- |
| --------------------------- | -------------------------- |

### BC-1

### Appendix-C To Bid

### PRICE ADJUSTMENT UNDER CLAUSE 70

### OF CONDITIONS OF CONTRACT

The source of indices and the weightages or coefficients for use in the adjustment formula under Clause 70 shall be as follows:

(To be filled by the Employer)

| Cost Element | Description | Weightages | Applicable index |
| --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |
| (i) | Fixed Portion | 0.350 |  |
| (ii) | Local Labour |  | Government of Pakistan (GP) Federal Bureau of Statistics (FBS) Monthly Statistical Bulletin. |
| (iii) | Cement – in bags |  | “ “ “ |
| (iv) | Reinforcing Steel |  | “ “ “ |
| (v) | High Speed Diesel (HSD) |  | “ “ “ |
| (vi) | Bricks |  | “ “ “ |
| (vii) | Bitumen |  | “ “ “ |
| (viii) |  |  |  |
|  | Total | 1.000 |  |

Notes:

1)  	Indices for “(ii)” to “(vii)” are taken from the Government of Pakistan Federal Bureau of Statistics, Monthly Statistical Bulletin. The base cost indices or prices shall be those applying 28 days prior to the latest day for submission of bids. Current indices or prices shall be those applying 28 days prior to the last day of the billing period.

2) 	Any fluctuation in the indices or prices of materials other than those given above shall not be subject to adjustment of the Contract Price.

3) 	Fixed portion shown here is for typical road project, Employer to determine the weightage of Fixed Portion considering only those cost elements having cost impact of seven (7) percent or more on his specific project.

(Employers using this price adjustment provisions may add or delete any elements as deemed appropriate to the project.)

BD-1

###### Appendix-D to Bid

###### BILL OF QUANTITIES

A.	Preamble

1.	The Bill of Quantities shall be read in conjunction with the Conditions of Contract, Specifications and Drawings.

2.	The quantities given in the Bill of Quantities are estimated and provisional, and are given to provide a common basis for bidding. The basis of payment will be the actual quantities of work executed and measured by the Contractor and verified by the Engineer and valued at the rates and prices entered in the priced Bill of Quantities, where applicable, and otherwise at such rates and prices as the Engineer may fix as per the Contract.

3.	The rates and prices entered in the priced Bill of Quantities shall, except insofar as it is otherwise provided under the Contract include all costs of Contractor’s plant, labour ,  supervision, materials,  execution, insurance, profit, taxes and duties, together with all general risks, liabilities and obligations set out or implied in the Contract. Furthermore all duties, taxes and other levies payable by the Contractor under the Contract, or for any  other cause, as on the date 28 days prior to deadline for submission of Bids, shall  be included in the rates and prices and the total Bid Price submitted by the Bidder.

4.	A rate or price shall be entered against each item in the priced Bill of Quantities, whether quantities are stated or not. The cost of items against which the Contractor will have failed to enter a rate or price shall be deemed to be covered by other rates and prices entered in the Bill of Quantities.

5.	The whole cost of complying with the provisions of the Contract shall be included in the items provided in the priced Bill of Quantities, and where no items are provided, the cost shall be deemed to be distributed among the rates and prices entered for the related items of the Works.

6.	General directions and description of work and materials are not necessarily repeated nor summarised in the Bill of Quantities. References to the relevant sections of the Bidding Documents shall be made before entering prices against each item in the priced Bill of Quantities.

7.	Provisional sums included and so designated in the Bill of Quantities shall be expended in whole or in part at the direction and discretion of the Engineer in accordance with Sub-Clause 58.2 of Part I, General Conditions of Contract.

BD-2

Appendix-D to Bid

BILL OF QUANTITIES

B.	Work Items

1.	The Bill of Quantities contains the following Bills and Schedule:

(by way of example)

Bill No. 1		-		Earthworks

Bill No. 2 		-		Culverts and Bridges

Bill No. 3		-		Subsurface Drains

Bill No. 4		-		Tubewells and Pumphouses

Bill No. 5		-		Miscellaneous Items

Daywork Schedule

Summary Bill of Quantities

2.	Bidders shall price the Bill of Quantities in Pakistani Rupees only.

BD-3

Appendix-D to Bid

BILL OF QUANTITIES

Bill No. 1 Earthworks

| Item | Description | Unit | Quantity | Rate | Amount |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | Rupees in figures | Rupees in words | Rupees |
| 1 | 2 | 3 | 4 | 5 | 6 |
| 101 |  |  |  |  |  |  |
| 102 |  |  |  |  |  |  |
| 103 |  |  |  |  |  |  |
| 104 |  |  |  |  |  |  |
| 105 |  |  |  |  |  |  |
| 106 |  |  |  |  |  |  |
| Total for Bill No. 1 ___________________ (Carried forward to Summary Page) |

BD-4

Appendix-D to Bid

BILL OF QUANTITIES

Bill No. 2 Culverts and Bridges

| Item | Description | Unit | Quantity | Rate | Amount |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | Rupees in figures | Rupees in words | Rupees |
| 1 | 2 | 3 | 4 | 5 | 6 |
| 201 |  |  |  |  |  |  |
| 202 |  |  |  |  |  |  |
| 203 |  |  |  |  |  |  |
| 204 |  |  |  |  |  |  |
| 205 |  |  |  |  |  |  |
| 206 |  |  |  |  |  |  |
| Total for Bill No. 2 __________________ (Carried forward to Summary Page) |

BD-5

Appendix-D to Bid

BILL OF QUANTITIES

Bill No. 3 Subsurface Drains

| Item | Description | Unit | Quantity | Rate | Amount |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | Rupees in figures | Rupees in words | Rupees |
| 1 | 2 | 3 | 4 | 5 | 6 |
| 301 |  |  |  |  |  |  |
| 302 |  |  |  |  |  |  |
| 303 |  |  |  |  |  |  |
| 304 |  |  |  |  |  |  |
| 305 |  |  |  |  |  |  |
| 306 |  |  |  |  |  |  |
| Total for Bill No. 3 ___________________ (Carried forward to Summary Page) |

BD-6

Appendix-D to Bid

BILL OF QUANTITIES

Bill No. 4 Tubewells and Pump-houses

| Item | Description | Unit | Quantity | Rate | Amount |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | Rupees in figures | Rupees in words | Rupees |
| 1 | 2 | 3 | 4 | 5 | 6 |
| 401 |  |  |  |  |  |  |
| 402 |  |  |  |  |  |  |
| 403 |  |  |  |  |  |  |
| 404 |  |  |  |  |  |  |
| 205 |  |  |  |  |  |  |
| 406 |  |  |  |  |  |  |
| Total for Bill No. 4 __________________ (Carried forward to Summary Page) |

BD-7

Appendix-D to Bid

BILL OF QUANTITIES

Bill No. 5 Miscellaneous Items

| Item | Description | Unit | Quantity | Rate | Amount |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | Rupees in figures | Rupees in words | Rupees |
| 1 | 2 | 3 | 4 | 5 | 6 |
| 501 | Mobilization/Demobilization (Lumpsum) Cost |  |  |  |  |  |
| 502 |  |  |  |  |  |  |
| 503 |  |  |  |  |  |  |
| 504 |  |  |  |  |  |  |
| 505 |  |  |  |  |  |  |
| 506 |  |  |  |  |  |  |
| Total for Bill No. 5 __________________ Carried forward to Summary Page ) |

#### BD-8

#### Appendix-D to Bid

#### BILL OF QUANTITIES

##### C.	Daywork Schedule

##### General

1.	Reference is made to Sub-Clause 52.4 of the General Conditions of Contract    Part-I. Work shall not be executed on a day work basis except by written order of the Engineer. Bidders shall enter basic rates for Daywork items in the Schedules, which rates shall apply to any quantity of Daywork ordered by the Engineer. Nominal quantities have been indicated against each item of Daywork, and the extended total for Daywork shall be carried forward to the Bid Price.

##### Daywork Labour

2.	In calculating payments due to the Contractor for the execution of Daywork, the actual time of classes of labour directly doing the Daywork ordered by the Engineer and for which they are competent to perform will be measured excluding meal breaks and rest periods. The time of gangers (charge hands) actually doing work with the gang will also be measured but not the time of foreman or other supervisory personnel.

3.	The Contractor shall be entitled to payment in respect of the total time that labour is employed on Daywork, calculated at the basic rates entered by him in the Schedule of  Daywork Rates for labour together with an additional percentage, payment on basic rates representing the Contractor’s profit, overheads, etc., as described below:

a)	the basic rates for labour shall cover all direct costs to the Contractor, including   (but not limited to) the amount of wages paid to such labour, transportation time, overtime, subsistence allowances and any sums paid to or on behalf of such labour for social benefits in accordance with Pakistan law. The basic rates will be payable in local currency only; and

b)	the additional percentage payment to be quoted by the Bidder and applied to costs incurred under (a) above shall be deemed to cover the Contractor’s profit, overheads, superintendence, liabilities and insurances and allowances to labour timekeeping and clerical and office work; the use of consumable stores, water, lighting and power; the use and repair of stagings, scaffolding, workshops and stores, portable power tools, manual plant and tools; supervision by the Contractor’s staff, foremen and other supervisory personnel; and charges incidental to the foregoing.

##### BD-9

##### Appendix-D to Bid

##### SCHEDULE OF DAYWORK RATES

I.	Labour

| Item No. | Description | Unit | Nominal Quantity | Rate (Rs) in Figure | Rate (Rs) in Words | Extended Amount (Rs.) |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 |
| D101 | Ganger | Hr | 500 |  |  |  |
| D102 | Labourer | Hr | 5,000 |  |  |  |
| D103 | Brick layer | Hr | 500 |  |  |  |
| D104 | Mason | Hr | 500 |  |  |  |
| D105 | Carpenter | Hr | 500 |  |  |  |
| D106 | Steel work Erector | Hr | 500 |  |  |  |
|  | ------etc------- | Hr | 500 |  |  |  |
| D113 | Driver for vehicle up to 10 tons | Hr | 1,000 |  |  |  |
| D114 | Operator for excavator, dragline, shovel or crane | Hr | 500 |  |  |  |
| D115 | Operator for tractor, (tracked) with dozer blade or ripper | Hr | 500 |  |  |  |
| D122 | Sub Total Allow _____________ percent of subtotal for Contractor’s overhead, profit, etc, in accordance with Paragraph 3(b) of Daywork Schedule __________________ Total for Daywork: Labour : __________________ (Carried forward to Daywork Summary) |

##### BD-10

##### Appendix-D to Bid

##### Daywork Material

4.	The Contractor shall be entitled to payment in respect of materials used for Daywork (except for materials for which the cost is included in the percentage addition to labour costs as detailed heretofore), at the basic rates entered by him in the Schedule of Daywork Rates for materials together with an additional percentage payment on the basic rates to cover overhead charges and profit, as follows:

a)	the basic rates for materials shall be calculated on the basis of the  invoiced price, freight, insurance, handling expenses, damage, losses, etc., and shall provide for delivery to store for stockpiling at the site. The basic rates shall be stated in local currency but payment will be made in the currency or currencies expended upon presentation of supporting documentation;

b)	the additional percentage payment shall be quoted by the Bidder and applied to the  equivalent local currency payments made under Sub-Para(a) above; and

c)	the cost of hauling materials used on work ordered to be carried out as Daywork from the store or stockpile on the site to the place where it is to be used will be paid in accordance with the terms for Labour and Constructional Plant in this Schedule.

##### BD-11

##### Appendix-D to Bid

##### SCHEDULE OF DAYWORK RATES

II.	Materials

| Item No. | Description | Unit | Nominal Quantity | Rate (Rs) in Figure | Rate (Rs) in Words ) | Extended Amount (Rs.) |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 |
| D201 | Cement, ordinary Portland or equivalent in bags | M.Ton | 200 |  |  |  |
| D202 | Mild Steel reinforcing bar upto 16mm diameter to BS 4449 or equivalent | M.Ton | 100 |  |  |  |
| D203 | Fine aggregate for concrete as specified in Clause____________ | Cu.M | 1,000 |  |  |  |
| D204 | -------etc-------- |  |  |  |  |  |
| D222 | Gelignite (Noble Special Gelatine 60 % or equivalent) including caps, fuse, wire and requisite accessories | M.Ton | 10 |  |  |  |
| D223 | Sub Total Allow _____________ percent of subtotal for Contractor’s overhead, profit, etc., in accordance with Paragraph 4(b) of Daywork Schedule ____________ Total for Daywork: Materials _____________ (Carried forward to Daywork Summary) |

##### BD-12

##### Appendix-D to Bid

##### Daywork Constructional Plant

5.	The Contractor shall be entitled to payments in respect of constructional plant already on Site and employed on Daywork at the basic rental rates entered by him in the Schedule of Daywork Rates for constructional plant. The said rates shall be deemed to include complete allowance for depreciation, interest, indemnity and insurance, repairs, maintenance, supplies, fuel, lubricants, and other consumables, and all overhead, profit and administrative costs related to the use of such equipment. The cost of drivers, operators and assistants will be paid for separately as described under the section on Daywork Labour.

6.	In calculating the payment due to the Contractor for constructional plant employed on Daywork, only the actual number of working hours will be eligible for payment, except that where applicable and agreed with the Engineer, the travelling time from the part of the Site where the constructional plant was located when ordered by the Engineer to be employed on Daywork and the time for return journey thereto shall be included for payment.

7.	The basic rental rates for constructional plant employed on Daywork shall be stated in Pakistani Rupees.

##### BD-13

##### Appendix-D to Bid

##### SCHEDULE OF DAYWORK RATES

III.	Constructional Plant

| Item No. | Description | Unit | Nominal Quantity | Rate (Rs.) in Figure | Rate Rs.) in Words | Extended Amount (Rs.) |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |  | 5 | 6 |
| D301 | Excavator ,face shovel or dragline: 1. Up-to and including 1 Cu.M. 2. Over 1 Cu.M to 2 Cu. M. 3. Over 2 Cu. M | Hr Hr Hr | 500 400 100 |  |  |  |
| D302 | Tractor (tracked) including bull or angle dozer: 1. Up-to and including 150 HP 2. Over 150 to 200 HP 3. Over 200 to 250 HP | Hr Hr Hr | 500 400 200 |  |  |  |
| D303 | Tractor with ripper: 1. Up-to and including 200 HP 2. Over 200 to 250 HP | Hr Hr | 400 200 |  |  |  |
| D304 | -----------etc---------- |  |  |  |  |  |
|  | Total for Daywork: Constructional Plant _________________ (Carried forward to Daywork Summary) |

BD-14

Appendix-D to Bid

DAYWORK

Summary (Daywork)

Amount (Rs.) (I) Total for Daywork: Labour ____________ (II) Total for Daywork : Materials ____________ (III) Total for Daywork: Constructional Plant ____________

Total for Daywork ___________________ (Carried forward to Summary Page of Bill of Quantities)

BD-15

Appendix-D to Bid

BILL OF QUANTITIES

SUMMARY

Amount (Rs.) Bill No. 1: Earthworks ____________ Bill No. 2: Culverts and Bridges ____________ Bill No. 3: Subsurface Drains ____________ Bill No. 4: Tubewells and Pump Houses ____________ Bill No. 5: Miscellaneous Items ____________

Sub-Total of Bills ____________ Daywork _________________ Bid Price _________________

Note:	All Provisional Sums are to be expended in whole or, in part at the direction and discretion of the Engineer in accordance with Sub-Clauses 52.4 and 58.2 of the General Conditions of Contract Part- I.

##### BE-1

##### Appendix-E to Bid

##### PROPOSED CONSTRUCTION SCHEDULE

Pursuant to Sub-Clause 43.1 of the General Conditions of Contract, the Works shall be completed on or before the date stated in Appendix-A to Bid. The Bidder shall provide as Appendix-E to Bid, the Construction Schedule in the bar chart (CPM, PERT or any other to be specified herein) showing the sequence of work items and the period of time during which he proposes to complete each work item in such a manner that his proposed programme for completion of the whole of the Works and parts of the Works may meet Employer’s completion targets in days noted below and counted from the date of receipt of Engineer’s Notice to Commence (Attach sheets as required for the specified form of Construction Schedule):

Description					Time for Completion

a)	Whole Works				__________________ days

b)	Part-A					__________________ days

c)	Part-B					__________________ days

d)	___________				__________________ days

e)	___________				__________________ days

BF-1

Appendix-F to Bid

METHOD OF PERFORMING THE WORK

[The Bidder is required to submit a narrative outlining the method of performing the Work. The narrative should indicate in detail and include but not be limited to:

1.	Organization Chart indicating head office and field office personnel involved in management and supervision, engineering, equipment maintenance and purchasing.

2.	Mobilization in Pakistan, the type of facilities including personnel accommodation, office accommodation, provision for maintenance and for storage, communications, security and other services to be used.

3.	The method of executing the Works, the procedures for installation of equipment and machinery and  transportation of equipment and materials to the site.]

BG-1

Appendix-G to Bid

LIST OF MAJOR EQUIPMENT – RELATED ITEMS

[The Bidder will provide on Sheet 2 of this Appendix a list of all major equipment and related items, under separate heading for items owned, to be purchased or to be arranged on lease by him to carry out the Works. The information shall include make, type,  capacity, and anticipated period of utilization for all equipment which shall be in sufficient detail to demonstrate fully that the equipment will meet all requirements of the Specifications.]

BG-2

Appendix-G to Bid

LIST OF MAJOR EQUIPMENT

| Owned Purchased or Leased | Description of Unit (Make, Model, Year) | Capacity HP Rating | Condition | Present Location or Source | Date of Delivery at Site | Period of Work on Project |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 |
| a. Owned |  |  |  |  |  |  |
| b. To be Purchased |  |  |  |  |  |  |
| c. To be arranged on Lease |  |  |  |  |  |  |

BH-1

Appendix-H to Bid

CONSTRUCTION CAMP AND HOUSING FACILITIES

The Contractor in accordance with Clause 34 of the Conditions of Contract shall provide description of his construction camp’s facilities and staff housing requirements.

The Contractor shall be responsible for pumps, electrical power, water and electrical distribution systems, and sewerage system including all fittings, pipes and other items necessary for servicing the Contractor’s construction camp.

The Bidder shall list or explain his plans for providing these facilities for the service of the Contract as follows:

1.	Site Preparation (clearing, land preparation, etc.).

2.	Provision of Services.

a)	Power (expected power load, etc.).

b)	Water (required amount and system proposed).

c)	Sanitation (sewage disposal system, etc.).

3.	Construction of Facilities

a)	Contractor’s Office. Workshop and Work Areas (areas required and proposed layout, type of construction of buildings, etc.).

b)	Warehouses and Storage Areas (area required, type of construction and layout).

c)	Housing and Staff Facilities (Plans for housing for proposed staff, layout, type of construction, etc.).

4.	Construction Equipment Assembly and Preparation (detailed plans for carrying out this activity).

5.	Other Items Proposed (Security services, etc.).

BI-1

Appendix-I to Bid

LIST OF SUBCONTRACTORS

I/We intend to subcontract the following parts of the Work to subcontractors. In my/our opinion, the subcontractors named hereunder are reliable and competent to perform that part of the work for which each is listed.

Enclosed are documentation outlining experience of subcontractors, the curriculum vitae and experience of their key personnel who will be assigned to the Contract, equipment to be supplied by them, size, location and type of contracts carried out in the past.

| Part of Works (Give Details) | Subcontractor (With Complete Address) |
| --- | --- |
| 1 | 2 |

#### BJ-1

#### Appendix-J to Bid

#### ESTIMATED PROGRESS PAYMENTS

Bidder’s estimate of the value of work which would be executed by him during each of the periods stated below, based on his Programme of the Works and the Rates in the Bill of Quantities, expressed in thousands of Pakistani Rupees:

| Quarter/ Year/ Period | Amounts (1,000 Rs.) |
| --- | --- |
| 1 | 2 |
| Ist Quarter |  |
| 2nd Quarter |  |
| 3rd Quarter |  |
| 4th Quarter |  |
| 5th Quarter |  |
| 6th Quarter |  |
| 7th Quarter |  |
| 8th Quarter |  |
| 9th Quarter |  |
| Bid Price |  |

#### BK-1

#### Appendix-K to Bid

#### ORGANIZATION CHART

FOR THE

SUPERVISORY STAFF AND LABOUR

BL-1

Appendix-L to Bid

(INTEGRITY PACT)

DECLARATION OF FEES, COMMISSION AND BROKERAGE ETC.

PAYABLE BY THE SUPPLIERS OF GOODS, SERVICES & WORKS IN

CONTRACTS WORTH RS. 10.00 MILLION OR MORE

Contract No.________________ Dated __________________

Contract Value: ________________

Contract Title: _________________

………………………………… [name of Supplier] hereby declares that it has not obtained or induced the procurement of any contract, right, interest, privilege or other obligation or benefit from Government of Pakistan (GoP) or any administrative subdivision or agency thereof or any other entity owned or controlled by GoP through any corrupt business practice.

Without limiting the generality of the foregoing, [name of Supplier] represents and warrants that it has fully declared the brokerage, commission, fees etc. paid or payable to anyone and not given or agreed to give and shall not give or agree to give to anyone within or outside Pakistan either directly or indirectly through any natural or juridical person, including its affiliate, agent, associate, broker, consultant, director, promoter, shareholder, sponsor or subsidiary, any commission, gratification, bribe, finder’s fee or kickback, whether described as consultation fee or otherwise, with the object of obtaining or inducing the procurement of a contract, right, interest, privilege or other obligation or benefit in whatsoever form from GoP,  except that which has been expressly declared pursuant hereto.

[name of Supplier] certifies that it has made and will make full disclosure of all agreements and arrangements with all persons in respect of or related to the transaction with GoP and has not taken any action or will not take any action to circumvent the above declaration, representation or warranty.

[name of Supplier] accepts full responsibility and strict liability for making any false declaration, not making full disclosure, misrepresenting facts or taking any action likely to defeat the purpose of this declaration, representation and warranty. It agrees that any contract, right, interest, privilege or other obligation or benefit obtained or procured as aforesaid shall, without prejudice to any other rights and remedies available to GoP under any law, contract or other instrument, be voidable at the option of GoP.

Notwithstanding any rights and remedies exercised by GoP in this regard, [name of Supplier] agrees to indemnify GoP for any loss or damage incurred by it on account of its corrupt business practices and further pay compensation to GoP in an amount equivalent to ten time the sum of any commission, gratification, bribe, finder’s fee or kickback given by [name of Supplier] as aforesaid for the purpose of obtaining or inducing the procurement of any contract, right, interest, privilege or other obligation or benefit in whatsoever form from GoP.

Name of Buyer: ………………		Name of Seller/Supplier: …………

Signature: ……………………		Signature: …………………………

[Seal]						[Seal]

FORMS

BID SECURITY

PERFORMANCE SECURITY

CONTRACT AGREEMENT

MOBILIZATION ADVANCE GUARANTEE/BOND

BS-1

BID SECURITY

(Bank Guarantee)

Security Executed on _______________________________________________________

(Date)

Name of Surety (Bank) with Address: ________________________________________

(Scheduled Bank in Pakistan)

Name of Principal (Bidder) with Address _______________________________________

________________________________________________________________________

Penal Sum of Security Rupees . _____________________(Rs. _____________________)

Bid Reference No. _______________________________________________________

KNOW ALL  MEN BY THESE PRESENTS, that in pursuance of the terms of the Bid and at the request of the said Principal (Bidder) we, the Surety above named, are held and firmly bound unto ______________________________________________________

(hereinafter called the 'Employer') in the sum stated above for the payment of which sum well and truly to be made, we bind ourselves, our heirs, executors, administrators and successors, jointly and severally, firmly by these presents.

THE CONDITION OF THIS OBLIGATION IS SUCH, that whereas the Bidder has submitted the accompanying Bid dated ______ for Bid No. _______ for_______(Particulars of Bid) to the said Employer; and

WHEREAS, the Employer has required as a condition for considering said Bid that the Bidder furnishes a Bid Security in the above said sum from a Scheduled Bank in Pakistan or from a foreign bank duly counter-guaranteed by a Scheduled  Bank in Pakistan, to the Employer, conditioned as under:

(1)    	that the Bid Security shall remain in force up to and including the date 28 days after the deadline for validity of bids as stated in the Instructions to Bidders or as it may be extended by the Employer, notice of which extension(s) to the Surety is hereby waived;

(2)	that the Bid Security of unsuccessful Bidders will be returned by the Employer after expiry of its validity or upon signing of the Contract Agreement; and

(3)		that in the event of failure of the successful Bidder to execute the proposed Contract Agreement for such work and furnish the required Performance Security, the entire said sum be paid immediately to the said Employer pursuant to Clause 15.6 of the Instruction to Bidders for the successful Bidder's failure to perform.

NOW THEREFORE, if the successful Bidder shall, within the period specified therefor, on the prescribed form presented to him for signature enter into a formal Contract with the said Employer in accordance with his Bid as accepted and furnish within twenty eight (28) days of his being requested to do so, a Performance Security with good and sufficient surety, as may be required, upon the form prescribed by the said Employer for the faithful performance and proper fulfilment of the said Contract or in the event of non-withdrawal of the said Bid  within the time specified for its validity then this obligation shall be void and of no effect, but otherwise to remain in full force and effect.

BS-2

PROVIDED THAT the Surety shall forthwith pay the Employer the said sum upon first written demand of the Employer (without cavil or argument) and without requiring the Employer to prove or to show grounds or reasons for such demand, notice of which shall be sent by the Employer by registered post duly addressed to the Surety at its address given above.

PROVIDED ALSO THAT the Employer shall be the sole and final judge for deciding whether the Principal (Bidder) has duly performed his obligations to sign the Contract Agreement and to furnish the requisite Performance Security within the time stated above, or has defaulted in fulfilling said requirements and the Surety shall pay without objection the said sum upon demand from the Employer forthwith and without any reference to the Principal (Bidder) or any other person.

IN WITNESS WHEREOF, the above bounden Surety has executed the instrument under its seal on the date indicated above, the name and seal of the Surety being hereto affixed and these presents duly signed by its undersigned representative pursuant to authority of its governing body.

SURETY (Bank)

WITNESS: 					        	Signature

1.    						        	Name

Title

Corporate Secretary (Seal)			 Corporate Guarantor (Seal)

2.

__________________________

Name, Title & Address

PS-1

FORM OF PERFORMANCE SECURITY

(Bank Guarantee)

Guarantee No.____________________

Executed on _____________________

Expiry date _____________________

[Letter by the Guarantor to the Employer]

Name of Guarantor (Bank) with address:_______________________________________

(Scheduled Bank in Pakistan)

Name of Principal (Contractor) with address:____________________________________

________________________________________________________________________

Penal Sum of Security (express in words and figures)_____________________________

________________________________________________________________________

Letter of Acceptance No. ________________________________Dated ______________

KNOW ALL MEN BY THESE PRESENTS, that in pursuance of the terms of the Bidding Documents and above said Letter of Acceptance (hereinafter called the Documents) and at the request of the said Principal we, the Guarantor above named, are held and firmly bound unto the __________________________________________________ (hereinafter called the Employer) in the penal sum of the amount stated above for the payment of which sum well and truly to be made to the said Employer, we bind ourselves, our heirs, executors, administrators and successors, jointly and severally, firmly by these presents.

THE CONDITION OF THIS OBLIGATION IS  SUCH, that whereas the Principal has accepted the Employer's above said  Letter of  Acceptance for ________ ________________________________ (Name of Contract) for the _______________ 

_______________________________ (Name of Project).

NOW THEREFORE, if the Principal (Contractor) shall well and truly perform and fulfill all the undertakings, covenants, terms and conditions of the said Documents during the original terms of the said Documents and any extensions thereof that may be granted by the Employer, with or without notice to the Guarantor, which notice is, hereby, waived and shall also well and truly perform and fulfill all the undertakings, covenants terms and conditions of the Contract and of any and all modifications of said Documents that may hereafter be made, notice of which modifications to the Guarantor being hereby waived, then, this obligation to be void; otherwise to remain in full force and virtue till all requirements of Clause 49, Defects Liability, of Conditions of Contract are fulfilled.

Our total liability under this Guarantee is limited to the sum stated above and it is a condition of any liability attaching to us under  this  Guarantee that  the  claim  for payment in writing shall be received by us within the validity period of this Guarantee, failing which we shall be discharged of our liability, if any, under this Guarantee.

PS-2

We, ____________________________________ (the Guarantor), waiving all objections  and defences under the Contract, do hereby irrevocably and independently guarantee to pay to the Employer without delay upon the Employer's first written demand without cavil or arguments and without requiring the Employer to prove or to show grounds or reasons for such demand any sum or sums up to the amount stated above, against the  Employer's written declaration that the Principal has refused or failed to perform the obligations under the Contract which payment will be effected by the Guarantor to Employer’s designated Bank & Account Number.

PROVIDED ALSO THAT the Employer shall be the sole and final judge for deciding whether the Principal (Contractor) has duly performed his obligations under the Contract or has defaulted in fulfilling said obligations and the Guarantor shall pay without objection any sum or sums up to the amount  stated above upon first written demand from the Employer forthwith and without any reference to the Principal or any other person.

IN WITNESS WHEREOF, the above-bounden Guarantor has executed this Instrument under its seal on the date indicated above, the name and corporate seal of the Guarantor being hereto affixed and these presents duly signed by its undersigned representative, pursuant to authority of its governing body.

_______________

Guarantor (Bank)

Witness:

1. _______________________		     	Signature _______________

_______________________		     	Name __________________

Corporate Secretary (Seal)

Title ___________________

2.  _______________________

_______________________			_______________________

Name, Title & Address				 Corporate Guarantor (Seal)

CA-1

FORM OF CONTRACT AGREEMENT

THIS CONTRACT AGREEMENT (hereinafter called the “Agreement”) made on the ________________ day of__________(month) 20_____ between _______________________________________________________________________ (hereafter called the “Employer”) of the one part and _____________________________________ (hereafter called the “Contractor”) of the other part.

WHEREAS the Employer is desirous that certain Works, viz _______________ should be executed by the Contractor and has accepted a Bid by the Contractor for the execution and completion of such Works and the remedying of any defects therein.

NOW this Agreement witnesseth as follows:

- In this Agreement words and expressions shall have the same meanings as are respectively assigned to them in the Conditions of Contract hereinafter referred to.

- The following documents after incorporating addenda, if any, except those parts relating to Instructions to Bidders shall be deemed to form and be read and construed as part of this Agreement, viz:

(a)	The Contract Agreement;

(b)	The Letter of Acceptance;

(c)	The completed Form of Bid;

(d)	Special Stipulations (Appendix-A to Bid);

(e)	The Particular Conditions of Contract – Part II;

(f)	The General Conditions – Part I;

(g)	The priced Bill of Quantities (Appendix-D to Bid);

(h)	The completed Appendices to Bid (B, C, E to L);

(i)	The Drawings;

(j)	The Specifications.

(k)	_____________________________ (any other)

3.	In consideration of the payments to be made by the Employer to the Contractor as hereinafter mentioned, the Contractor hereby covenants with the Employer to execute and complete the Works and remedy defects therein in conformity and in all respects with the provisions of the Contract.

4.	The Employer hereby covenants to pay the Contractor, in consideration of the execution and completion of the Works as per provisions of the Contract, the Contract Price or such other sum as may become payable under the provisions of the Contract at the times and in the manner prescribed by the Contract.

CA-2

IN WITNESS WHEREOF the parties hereto have caused this Agreement to be executed on the day, month and year first before written in accordance with their respective laws.

Signature of the Contactor	Signature of Employer

______________________	_____________________

(Seal)	(Seal)

Signed, Sealed and Delivered in the presence of:

Witness:	Witness:

________________________	______________________________

(Name, Title and Address)	(Name, Title and Address)

MG-1

MOBILIZATION ADVANCE GUARANTEE/BOND

Guarantee No._________________________ Date ______________________________

WHEREAS ______________(hereinafter called the 'Employer') has entered into a Contract for ___________________________________________________________

(Particulars of Contract)

with _________________ (hereinafter called the "Contractor').

AND WHEREAS, the Employer has agreed to advance to the Contractor, at the Contractor's request, an amount of Rupees _________________________ (Rs _________ ) which amount shall be advanced to the Contractor as per provisions of the Contract.

AND WHEREAS, the Employer has asked the Contractor to furnish Guarantee to secure the mobilization advance for the performance of his obligations under the said Contract.

AND WHEREAS, ________________________________________________________

(Scheduled Bank in Pakistan or Insurance Company acceptable to the Employer)

(hereinafter called the “Guarantor”) at the request of the Contractor and in consideration of the Employer agreeing to make the above advance to the Contractor, has agreed to furnish the said Guarantee.

NOW, THEREFORE, the Guarantor hereby guarantees that the Contractor shall use the advance for the purpose of above mentioned Contract and if he fails and commits default in fulfilment of any of his obligations for which the advance payment is made, the Guarantor shall be liable to the Employer for payment not exceeding the aforementioned amount.

Notice in writing of any default, of which the Employer shall be the sole and final judge, on the part of the Contractor, shall be given by the Employer to the Guarantor, and on such first written demand, payment shall be made by the Guarantor of all sums then due under this Guarantee without any reference to the Contractor and without any objection.

This Guarantee shall remain in force until the advance is fully adjusted against payments from the Interim Payment Certificates of the Contractor or until _______________________________________whichever is earlier.

(Date)

The Guarantor's liability under this Guarantee shall not in any case exceed the sum of Rupees _______________________________________(Rs _______________________).

This Guarantee shall remain valid up to the aforesaid date and shall be null and void after the aforesaid date or earlier if the advance made to the Contractor is fully adjusted against payments from Interim Payment Certificates of the Contractor provided that the Guarantor agrees that the aforesaid period of validity shall be deemed to be extended if on the above mentioned date the advance payment is not fully adjusted.

MG-2

GUARANTOR

1.	Signature	_________________

2.	Name		_________________

3.	Title		_________________

WITNESS

1.	______________________

______________________

Corporate Secretary (Seal)

2.	_______________________			__________________________

(Name Title & Address) 			  Corporate Guarantor(Seal)

[Notes on the Conditions of Contract

The Conditions of Contract comprise two parts:

(a)	Part I	-	General Conditions of Contract

(b)	Part II	-	Particular Conditions of Contract

Over the years, a number of “model” General Conditions of Contract have evolved. The one used in these Standard Bidding Documents was prepared by the International Federation of Consulting Engineers (Federation Internationale des Ingenieurs-Conseils, or FIDIC), and is commonly known as the FIDIC Conditions of Contract. (The used version is the fourth edition, 1987, reprinted in 1992 with further amendments).

The FIDIC Conditions of Contract have been prepared for an ad measurement (unit price or unit rate) type of contract, and cannot be used without major modifications for other types of contract, such as lump sum, turnkey, or target cost contracts.

The standard text of the General Conditions of Contract chosen must be retained intact to facilitate its reading and interpretation by bidders and its review by the Client. Any amendments and additions to the General Conditions, specific to the contract in hand, should be introduced in the Particular Conditions of Contract.

The use of standard conditions of contract for all civil Works will ensure comprehensiveness of coverage, better balance of rights or obligations between Employer and Contractor, general acceptability of its provisions, and savings in time and cost for bid preparation and review, leading to more economic prices.

The FIDIC Conditions of Contract are copyrighted and may not be copied, faxed, or reproduced. Without taking any responsibility of its being accurate, Pakistan Engineering Council with prior consent of FIDIC Secretariat, has reproduced herein the FIDIC General Conditions of Contract for reference purpose only which cannot be used by the users for preparing their bidding documents. The bidding document may include a purchased copy, the cost of which can be retrieved as part of the selling price of the bidding document. Alternatively, the FIDIC Conditions of Contract can be referred to in the bidding documents, and the bidders are advised to obtain copies directly from FIDIC.*

* Add the following text if the bidding documents, as issued, do not include a copy:

“Copies of the FIDIC Conditions of Contract can be obtained from:

FIDIC Secretariat

P.O. Box 86

1000 Lausanne 12

Switzerland

e-mail: fidic.pub@fidic.org – FIDIC.org/bookshop]

The “CONDITIONS OF CONTRACT FOR WORKS OF CIVIL ENGINEERING CONSTRUCTION” section from page 69-144 has been removed as FIDIC doesn’t allow it to be copied. Download the PDF version of this document from PICC website to view it completely OR Copies of the FIDIC Conditions of Contract can be obtained from:

FIDIC Secretariat

P.O. Box 86

1000 Lausanne 12

Switzerland

e-mail: fidic.pub@fidic.org – FIDIC.org/bookshop]

TABLE OF CONTENTS

|  | PART II - PARTICULAR CONDITIONS OF CONTRACT |  |
| --- | --- | --- |
| Clause | Title | Page |
| 1.1 | Definitions | 147 |
| 2.1 | Engineer’s Duties and Authority | 147 |
| 2.2 | Engineer’s Representative | 149 |
| 2.7 | Engineer Not Liable | 149 |
| 2.8 | Replacement of the Engineer | 149 |
| 5.1 | Language(s) and Law | 149 |
| 5.2 | Priority of Contract Documents | 149 |
| 6.6 | Shop Drawings | 150 |
| 6.7 | As-Built Drawings | 150 |
| 10.1 | Performance Security | 150 |
| 10.4 | Performance Security Binding on Variations and Changes | 151 |
| 14.1 | Programme to be Submitted | 151 |
| 14.3 | Cash Flow Estimate to be Submitted | 151 |
| 14.5 | Detailed Programme and Monthly Progress Report | 151 |
| 15.2 | Language Ability of Contractor’s Representative | 152 |
| 15.3 | Contractor’s Representative | 152 |
| 16.3 | Language Ability of Superintending Staff of Contractor | 152 |
| 16.4 | Employment of Local Personnel | 152 |
| 19.3 | Safety Precautions | 152 |
| 19.4 | Lighting Works at Night | 153 |
| 20.4 | Employer’s Risks | 153 |
| 21.1 | Insurance of Works and Contractor’s Equipment | 153 |
| 21.4 | Exclusions | 154 |
| 25.5 | Insurance Company | 154 |
| 31.3 | Co-operation with Other Contractors | 154 |
| 34.2 | Rates of Wages and Conditions of Labour | 154 |
| 34.3 | Employment of Persons in the Service of Others | 154 |
| 34.4 | Housing for Labour | 154 |
| 34.5 | Health and Safety | 155 |
| 34.6 | Epidemics | 155 |
| 34.7 | Supply of Water | 155 |
| 34.8 | Alcoholic Liquor or Drugs | 155 |
| 34.9 | Arms and Ammunition | 155 |
| 34.10 | Festivals and Religious Customs | 155 |
| 34.11 | Disorderly Conduct | 156 |
| 34.12 | Compliance by Subcontractors | 156 |
| 35.2 | Records of Safety and Health | 156 |
| 35.3 | Reporting of Accidents | 156 |
| 36.6 | Use of Pakistani Materials and Services | 156 |
| 41.1 | Commencement of Works | 156 |
| 47.3 | Bonus for Early Completion of Works | 157 |
| 48.2 | Taking Over of Sections or Parts | 157 |
| 51.2 | Instructions for Variations | 157 |

TABLE OF CONTENTS

|  | PART II - PARTICULAR CONDITIONS OF CONTRACT |  |
| --- | --- | --- |
| Clause | Title | Page |
| 52.1 | Valuation of Variations | 157 |
| 53.4 | Failure to Comply | 157 |
| 54.3 | Customs Clearance | 157 |
| 54.5 | Conditions of Hire of Contractor’s Equipment | 157 |
| 59.4 | Payments to Nominated Sub-contractors | 157 |
| 59.5 | Evidence of Payments | 158 |
| 60.1 | Monthly Statements | 158 |
| 60.2 | Monthly Payments | 158 |
| 60.10 | Time for Payment | 158 |
| 60.11 | Secured Advance on Materials | 159 |
| 60.11 | Financial Assistance to Contractor | 159 |
| 63.1 | Default of Contractor | 161 |
| 65.2 | Special Risks | 161 |
| 67.3 | Arbitration | 161 |
| 68.1 | Notice to Contractor | 161 |
| 68.2 | Notice to Employer and Engineer | 162 |
| 70.1 | Increase or Decrease of Cost | 162 |
| 73.1 | Payment of Income Tax | 163 |
| 73.2 | Customs Duty & Taxes | 164 |
| 74.1 | Integrity Pact | 164 |
| 75.1 | Termination of Contract for Employer’s Convenience | 164 |
| 76.1 | Liability of Contractor | 164 |
| 77.1 | Joint and Several Liability | 165 |
| 78.1 | Details to be Confidential | 165 |

PART II - PARTICULAR CONDITIONS OF CONTRACT

(Mandatory Provisions not to be Amended / Substituted except as instructed by PEC)

1.1	Definitions

(a) (i)	The Employer is ........................................................ ... ....... ...... ........................................................(insert name along with his full address).

(a) (iv)	The Engineer is ................................................................................

.........................................................................................................(insert name of the Firm/Company/Person nominated as Engineer alongwith his full address), or any other competent person appointed by the Employer, and notified to the Contractor, to act in replacement of the Engineer. Provided always that except in cases of professional misconduct, the outgoing Engineers is to formulate his certifications/recommendations in relation to all outstanding matters, disputes and claims relating to the execution of the Works during his tenure.

The following paragraph is added:

(a)(vi)	“Bidder or Tenderer” means any person or persons, company, corporation, firm or joint venture submitting a Bid or Tender.

(b)(v)	The following is added at the end of the paragraph:

The word “Tender” is synonymous with “Bid” and the word “Tender Documents” with “Bidding Documents”.

The following paragraph is added:

(b)(ix)	“Programme” means the programme to be submitted by the Contractor in accordance with Sub-Clause 14.1 and any approved revisions thereto.

(e)(i)	The text is deleted and substituted with the following:

“Contract Price” means the sum stated in the Letter of Acceptance as payable to the Contractor for the execution and completion of the Works subject to such additions thereto or deductions therefrom as may be made and remedying of any  defects therein in accordance with the provisions of the Contract.

2.1	Engineer's Duties and Authority

With reference to Sub-Clause 2.1(b), the following provisions shall also apply;

The Engineer shall obtain the specific approval of the Employer before carrying out his duties in accordance with the following Clauses:

- Consenting to the sub-letting of any part of the Works under Sub-Clause 4.1 “Subcontracting”.

- Certifying additional cost determined under Sub-Clause 12.2 “Not Foreseeable Physical Obstructions or Conditions”.

- Any action under Clause 10 “Performance Security” and Clauses 21,23,24  & 25 “Insurance” of sorts.

- Any action under Clause 40 “Suspension”.

- Any action under Clause 44 “Extension of Time for Completion”.

- Any action under Clause 47 “Liquidated Damages for Delay” or Payment of Bonus for Early Completion of Works (PCC Sub-Clause 47.3).

- Issuance of “Taking Over Certificate” under Clause 48.

- Issuing a Variation Order under Clause 51,except:

a)		in an emergency* situation, as stated herebelow, or

b)	if such variation would increase the Contract Price by less than the amount stated in the Appendix-A to Bid.

- Fixing rates or prices under Clause 52.

- Extra payment as a result of Contractor’s claims under Clause 53.

- Release of Retention Money to the Contractor under Sub-Clause 60.3 “Payment of Retention Money”.

- Issuance of “Final Payment Certificate” under Sub-Clause 60.8.

- Issuance of “Defect Liability Certificate” under Sub-Clause 62.1.

- Any change in the ratios of Contract currency proportions and payments thereof under Clause 72 “Currency and Rate of Exchange”.

(Note: Employer may further vary according to need of the project)

* (If in the opinion of the Engineer an emergency occurs affecting the safety of life or of the Works or of adjoining property, the Engineer may, without relieving the Contractor of any of his duties and responsibilities under the Contract, instruct the Contractor to execute all such work or to do all such things as may, in the opinion of the Engineer, be necessary to abate or reduce the risk.  The Contractor shall forthwith comply with any such instruction of the Engineer.  The Engineer shall determine an addition to the Contract Price, in respect of such instruction, in accordance with Clause 52 and shall notify the Contractor accordingly, with a copy to the Employer.)

2.2	Engineer’s Representative

The following paragraph is added:

The Employer shall ensure that the Engineer’s Representative is a professional engineer as defined in the Pakistan Engineering Council Act 1975 (V of 1976)

The following Sub-Clauses 2.7 and 2.8 are added:

2.7	Engineer Not Liable

Approval, reviews and inspection by the Engineer of any part of the Works does not relieve the Contractor from his sole responsibility and liability for the supply of materials, plant and equipment for construction of the Works and their parts in accordance with the Contract and neither the Engineer's authority to act nor any decision made by him in good faith as provided for under the Contract whether to exercise or not to exercise such authority shall give rise to any duty or responsibility of the Engineer to the Contractor, any Subcontractor, any of their representatives or employees or any other  person performing any portion of the Works.

2.8	Replacement of the Engineer

“If the Employer intends to replace the Engineer, the Employer shall, not less than 14 days before the intended date of replacement, give notice to the Contractor, of the name, address and relevant experience of the intended replacement Engineer. The Employer shall not replace the Engineer with a person against whom the Contractor raises reasonable objection by notice to the Employer, with supporting particulars.”

5.1	Language(s) and Law

(a)	The Contract Documents, shall be drawn up in the English language.

(b)	The Contract shall be subject to the Laws of Islamic Republic of Pakistan.

# 5.2	Priority of Contract Documents

The documents listed at (1) to (6) of the Sub-Clause are deleted and substituted with the following:

(1)	The Contract Agreement (if completed);

(2)	The Letter of Acceptance;

(3)	The completed Form of Bid;

(4)	Special Stipulations (Appendix-A to Bid);

(5)	The Particular Conditions of Contract – Part II;

(6)	The General Conditions – Part I;

(7)	The priced Bill of Quantities (Appendix-D to Bid);

(8)	The completed Appendices to Bid (B, C, E to L);

(9)	The Drawings;

(10)	The Specifications; and

(11)______ (any other).

In case of discrepancies between drawings, those of larger scale shall govern unless they are superseded by a drawing of later date regardless of scale. All Drawings and Specifications shall be interpreted in conformity with the Contract and these Conditions. Addendum, if any, shall be deemed to have been incorporated at the appropriate places in the documents forming the Contract.

The following Sub-Clauses 6.6 and 6.7 are added:

6.6		Shop Drawings

The Contractor shall submit to the Engineer for review 3 copies of all shop and erection drawings applicable to this Contract as per provision of relevant Sub-Clause of the Contract.

Review and approval by the Engineer shall not be construed as a complete check but will indicate only that the general method of construction and detailing is satisfactory and that the Engineer’s review or approval shall not relieve the Contractor of any of his responsibilities under the Contract.

6.7	As-Built Drawings

At the completion of the Works under the Contract, the Contractor shall furnish to the Engineer 6 copies and one reproducible of all drawings amended to conform with the Works as built. The price of such Drawings shall be deemed to be included in the Contract Price.

10.1	Performance Security

The text is deleted and substituted with the following:

The Contractor shall provide Performance Security to the Employer in the prescribed form. The said Security shall be furnished or caused to be furnished by the Contractor within 28 days after the receipt of the Letter of Acceptance. The Performance Security shall be of an amount equal to 10% of the Contract Price stated in the Letter of Acceptance. Such Security shall, at the option of the bidder, be in the form of either (a) bank guarantee from any Scheduled Bank in Pakistan or (b) bank guarantee from a bank located outside Pakistan duly counter-guaranteed by a Scheduled Bank in Pakistan or (c) an insurance company having atleast AA rating from PACRA/JCR.

The cost of complying with requirements of this Sub-Clause shall be borne by the Contractor.

The following Sub-Clause10.4 is added:

10.4	Performance Security Binding on Variations and Changes

The Performance Security shall be binding irrespective of changes in the quantities or variations in the Works or extensions in Time for Completion of the Works which are granted or agreed upon under the provisions of the Contract.

14.1	Programme to be Submitted

The programme shall be submitted within 42 days from the date of receipt of Letter of Acceptance, which shall be in the form of:

i)	a Bar Chart identifying the critical activities.

ii)	a CPM identifying the critical path/activities.

(Employer to select appropriate one)

14.3	Cash Flow Estimate to be Submitted

The detailed Cash Flow Estimate shall be submitted within 21 days from the date of receipt of Letter of Acceptance

The following Sub-Clause 14.5 is added:

14.5	Detailed Programme and Monthly Progress Report

a)	For purposes of Sub-Clause 14.1, the Contractor shall submit to the Engineer detailed programme for the following:

(1)	Execution of Works;

(2)	Labour Employment;

(3)	Local Material Procurement;

(4)	Material Imports, if any; and

(5)	Other details as required by the Engineer.

(b)	During the period of the Contract, the Contractor shall submit to the Engineer not later than the 8th day of the following month, 10 copies each of Monthly Progress Reports covering:

(1)	A Construction Schedule indicating the monthly progress in percentage;

(2)	Description of all work carried out since the last report;

(3)	Description of the work planned for the next 56 days sufficiently detailed to enable the Engineer to determine his programme of inspection and testing;

(4)	Monthly summary of daily job record;

(5)	Photographs to illustrate progress ;and

(6)	Information about problems and difficulties encountered, if any, and proposals to overcome the same.

(c)	During the period of the Contract, the Contractor shall keep a daily record of the work progress, which shall be made available to the Engineer as and when requested. The daily record shall include particulars of weather conditions, number of men working, deliveries of materials, quantity, location and assignment of Contractor’s equipment.

The following Sub-Clauses 15.2 and 15.3 are added:

15.2	Language Ability of Contractor’s Representative

The Contractor’s authorised representative shall be fluent in the English language. Alternately an interpreter with ability of English language shall be provided by the Contractor on full time basis.

15.3	Contractor’s Representative

The Contractor’s authorised representative and his other professional engineers working at Site shall register themselves with the Pakistan Engineering Council.

The Contractor’s authorised representative at Site shall be authorised to exercise adequate administrative and financial powers on behalf of the Contractor so as to achieve completion of the Works as per the Contract.

The following Sub-Clauses 16.3 and 16.4 are added:

16.3	Language Ability of Superintending Staff of Contractor

A reasonable proportion of the Contractor's superintending staff shall have a working knowledge of the English language. If the Contractor’s superintending staff are not fluent in English language, the Contractor shall make competent interpreters available during all working hours in a number deemed sufficient by the Engineer.

16.4	Employment of Local Personnel

The Contractor is encouraged, to the extent practicable and reasonable, to employ staff and labour from sources within Pakistan.

The following Sub-Clauses 19.3 and 19.4 are added:

19.3	Safety Precautions

In order to provide for the safety, health and welfare of' persons, and for prevention of damage of any kind, all operations for the purposes of or  in connection with the Contract shall be carried out in compliance with the Safety Requirements of the Government of Pakistan with such modifications thereto as the Engineer may authorise or direct and the Contractor shall take or cause to be taken such further measures and comply with such  further requirements as  the Engineer may determine to be reasonably necessary for such purpose.

The Contractor shall make, maintain and submit reports to the Engineer concerning safety, health and welfare of persons and damage to property, as the Engineer may from time to time prescribe.

19.4	Lighting Work at Night

In the event of work being carried out at night, the Contractor shall at his own cost, provide and maintain such good and sufficient light as will enable the work to proceed satisfactorily and without danger. The approaches to the Site and the Works where the night-work is being carried out shall be sufficiently lighted. All arrangement adopted for such lighting shall be to the satisfaction of the Engineer’s Representative.

20.4	Employer’s Risks

The Employer’s risks are:

Delete the text and substitute with the following:

(a)	insofar as they directly affect the execution of the Works in Pakistan:

(i)	war and hostilities (whether war be declared or not), invasion, act of foreign enemies,

(ii)	rebellion, revolution, insurrection, or military or usurped power, or civil war,

(iii)	ionizing radiations, or contamination by radioactivity from any nuclear fuel, or from any nuclear waste from the combustion of nuclear fuel, radioactive toxic explosive or other hazardous properties of any explosive nuclear assembly or nuclear component thereof,

(iv)	pressure waves caused by aircraft or other aerial devices travelling at sonic or supersonic speeds,

(v)	riot, commotion or disorder, unless solely restricted to the employees of the Contractor or of his Subcontractors and arising from the conduct of the Works;

(b)	loss or damage due to the use or occupation by the Employer of any Section or part of the Permanent Works, except as may be provided for in  the Contract;

(c)	loss or damage to the extent that it is due to the design of the Works, other than any part of the design provided by the Contractor or for which the Contractor is responsible; and

(d)	any operation of the forces of nature (insofar as it occurs on the Site) which an experienced contractor:

(i)	could not have reasonably foreseen, or

(ii)	could  reasonably have foreseen, but against which he could not reasonably have taken at least one of the following measures:

(a)	prevent loss or damage to physical property from occurring by taking appropriate measures, or

(b)	insure against.

21.1	Insurance of Works and Contractor’s Equipment

(Employer may vary this Sub-Clause 21.1 (b))

21.4	Exclusions

The text is deleted and substituted with the following:

There shall be no obligation for the insurances in Sub-Clause 21.1 to include loss or damage caused by the risks listed under Sub-Clause 20.4 paras (a) (i) to (iv).

The following Sub-Clause 25.5 is added:

25.5	Insurance Company

The Contractor shall be obliged to place all insurances relating to the Contract (including, but not limited to, the insurances referred to in Clauses 21, 23 and 24) with either National Insurance Company of Pakistan or any other insurance company operating in Pakistan and acceptable to the Employer.

Costs of such insurances shall be borne by the Contractor.

The following Sub-Clause 31.3 is added:

31.3	Co-operation with other Contractors

During the execution of the Works, the Contractor shall co-operate fully with other contractors working  for the Employer at and in the vicinity of the Site and also shall provide adequate precautionary facilities not to make himself a nuisance to local residents and other contractors.

The following Sub-Clauses 34.2 to 34.12 are added:

34.2	Rates of Wages and Conditions of Labour

The Contractor shall pay rates of' wages and observe conditions of labour not less favourable than those established for the trade or industry where the work is carried out.  In the absence of any rates of wages or conditions of labour so established, the Contractor shall pay rates of wages and observe conditions of labour which are not less favourable than the general level of wages and conditions observed by other employers whose general circumstances in the trade or in industry in which the Contractor is engaged are similar.

34.3	Employment of Persons in the Service of Others

The Contractor shall not recruit his staff and labour from amongst the persons in the services of the Employer or the Engineer; except with the prior written consent of the Employer or the Engineer, as the case may be.

34.4	Housing for Labour

Save insofar as the Contract otherwise provides, the Contractor shall provide and maintain such housing accommodation and amenities as he may consider necessary for all his supervisory staff and labour, employed for the purposes of or in connection with the Contract including all fencing, electricity supply, sanitation, cookhouses, fire prevention, water supply and other requirements in connection with such housing accommodation or amenities.  On completion of the Contract, these facilities shall be handed over to the Employer or if the Employer so desires, the temporary camps or housing provided by the Contractor shall be removed and the Site reinstated to its original condition, all to the approval of the Engineer.

34.5	Health and Safety

Due precautions shall be taken by the Contractor, and at his own cost, to ensure the safety of his staff and labour at all times throughout the period of the Contract.  The Contractor shall further ensure that suitable arrangements are made for the prevention of epidemics and for all necessary welfare and hygiene requirements.

34.6	Epidemics

In the event of any outbreak of illness of an epidemic nature, the Contractor shall comply with and carry out such regulations, orders and requirements as may be made by the Government, or the local medical or sanitary authorities, for purpose of dealing with and overcoming the same.

34.7	Supply of Water

The Contractor shall, so far as is reasonably practicable, having regard to local conditions, provide on the Site, to the satisfaction of the Engineer or his representative, adequate supply of drinking and other water for the use of his staff and labour.

34.8	Alcoholic Liquor or Drugs

The Contractor shall not, otherwise than in accordance with the Statutes, Ordinances and Government Regulations or Orders for the time being in force, import, sell, give, barter or otherwise dispose of any alcoholic liquor or drugs, or permit or suffer any such importation, sale, gift, barter or disposal by his Subcontractors, agents, staff or labour.

34.9	Arms and Ammunition

The Contractor shall not give, or otherwise dispose of to any person or persons, any arms or ammunition of any kind or permit or suffer the same as aforesaid.

34.10	Festivals and Religious Customs

The Contractor shall in all dealings with his staff and labour have due regard to all recognised festivals, days of rest and religious and other customs.

34.11	Disorderly Conduct

The Contractor shall at all times take all reasonable precautions to prevent any unlawful, riotous or disorderly conduct by or amongst staff and labour and for the preservation of peace and protection of persons and property in the neighbourhood of the Works against the same.

34.12	Compliance by Subcontractors

The Contractor shall be responsible for compliance by his Subcontractors of the provisions of this Clause.

The following Sub-Clauses 35.2 and 35.3 are added:

35.2	Records of Safety and Health

The Contractor shall maintain such records and make such reports concerning safety, health and welfare of persons and damage to property as the Engineer may from time to time prescribe.

35.3	Reporting of Accidents

The Contractor shall report to the Engineer details of any accident as soon as possible after its occurrence. In the case of any fatality or serious accident, the Contractor shall, in addition, notify the Engineer immediately by the quickest available means.

The following Sub-Clause 36.6 is added:

36.6	Use of Pakistani Materials and Services

The Contractor shall , so far as may be consistent with the Contract, make the maximum use of materials, supplies, plant and equipment indigenous to or produced or fabricated in Pakistan and services, available in Pakistan provided such materials, supplies, plant, equipment and services shall be of required standard.

41.1	Commencement of Works

The text is deleted and substituted with the following:

The Contractor shall commence the Works on Site within the period named in Appendix-A to Bid from the date of receipt by him from the Engineer of a written Notice to Commence. Thereafter, the Contractor shall proceed with the Works with due expedition and without delay.

The following Sub-Clause 47.3 is added:

47.3	Bonus for Early Completion of Works

The Contractor shall in case of earlier completion for either whole or part(s) of the Works pursuant to Sub-Clauses 48.1 and 48.2(a) respectively of the General Conditions of Contract, be paid bonus up-to a limit and at a rate equivalent to 50% of the relevant limit and rate of liquidated damages prescribed in  Appendix-A to Bid “Special Stipulations”.

48.2	Taking Over of Sections or Parts

For the purposes of para (a) of this Sub-Clause, separate Times for Completion shall be provided in the Appendix-A to Bid “Special Stipulations”.

51.2	Instructions for Variations

At the end of the first sentence, after the word “Engineer", the words “in writing” are added.

52.1	Valuation of Variations

In the tenth line, after the words “Engineer shall” the following is added:

within a period not exceeding one-eighth of the completion time subject to a minimum of 56 days from the date of disagreement whichever is later.

53.4	Failure to Comply

This Sub-Clause is deleted in its entirety.

54.3	Customs Clearance

(Employer may vary this Sub-Clause)

54.5	Conditions of Hire of Contractor’s Equipment

The following paragraph is added:

The Contractor shall, upon request by the Engineer at any time in relation to any item of hired Contractor’s Equipment, forthwith notify the Engineer in writing the name and address of the Owner of the equipment and shall certify that the agreement for the hire thereof contains a provision in accordance with the requirements set forth above.

The following Sub-Clauses 59.4 & 59.5 are added:

59.4	Payments to Nominated Subcontractors

The Contractor shall pay to the nominated Subcontractor the amounts which the Engineer certifies to be due in accordance with the subcontract. These amounts plus other charges shall be included in the Contract Price in accordance with Clause 58 [Provisional Sums], except as stated in Sub-Clause 59.5 [Certification of Payments].

59.5	Certification of Payments & Nominated Subcontractors

Before issuing a Payment Certificate which includes an amount payable to a nominated Subcontractor, the Engineer may request the Contractor to supply reasonable evidence that the nominated Subcontractor has received all amounts due in accordance with previous Payment Certificates, less applicable deductions for retention or otherwise. Unless the Contractor:

a)	submits reasonable evidence to the Engineer, or

b)	i)	satisfies the Engineer in writing that the Contractor is reasonably entitled to withhold or refuse to pay these amounts, and

ii)	submits to the Engineer reasonable evidence that the nominated Subcontractor has been notified of the Contractor’s entitlement,

then the Employer may (at his sole discretion) pay direct to the nominated Subcontractor, part or all of such amounts previously certified (less applicable deductions) as are due to the nominated Subcontractor and for which the Contractor has failed to submit the evidence described in sub-paragraphs (a) or (b) above. The Contractor shall then repay, to the Employer, the amount which the nominated Subcontractor was directly paid by the Employer.

60.1	Monthly Statements

In the first line after the word “shall”, the following is added:

“on the basis of the joint measurement of work done under Clause 56.1,”

In Para (c) the words “the Appendix to Tender” are deleted and substituted with the words “ Sub-Cause 60.11 (a)(6) hereof”.

(in case Clause 60.11 is applicable)

60.2	Monthly Payments

In the first line, “28” is substituted by “14”.

60.10	Time for Payment

The text is deleted and substituted with the following:

The amount due to the Contractor under any Interim Payment Certificate issued by the Engineer pursuant to this Clause, or to any other terms of the Contract, shall , subject  to Clause 47, be paid by the Employer  to the Contractor within 30 days after such Interim Payment Certificate has been jointly verified by Employer and Contractor, or, in the case of the Final Certificate referred to in Sub Clause 60.8, within 60 days after such Final Payment Certificate has been jointly verified by Employer and Contractor; Provided that the Interim Payment shall be caused in 42 days and Final Payment in 60 days in case of foreign funded project.  In the event of the failure of the Employer to make payment within the times stated, the Employer shall pay to the Contractor compensation at the 28 days rate of KIBOR+2% per annum for local currency and LIBOR+1% for foreign currency, upon all sums unpaid from the date by which the same should have been paid. The provisions of this Sub-Clause are without prejudice to the Contractor’s entitlement under Clause 69.

The following Sub-Clause 60.11is added:

60.11	Secured Advance on Materials

a)	The Contractor shall be entitled to receive  from the Employer Secured Advance against an indemnity bond acceptable to the Employer of such sum as the Engineer may consider proper in respect of non-perishable materials brought  at the Site but not yet incorporated in the Permanent Works provided that:

(1)	The materials are in accordance with the Specifications for the Permanent Works;

(2)	Such materials have been delivered to the Site and are properly stored and protected against loss or damage or deterioration to the satisfaction of the Engineer but at the risk and cost of the Contractor;

(3)	The Contractor’s records of the requirements, orders, receipts and use of materials are kept in a form approved by the Engineer, and such records shall be available for inspection by the Engineer;

(4)	The Contractor shall submit with his monthly statement the estimated value of the materials on Site together with such documents as may be required by the Engineer for the purpose of valuation of materials and providing evidence of ownership and payment therefor;

(5)	Ownership of such materials shall be deemed to vest in the Employer and these materials shall not be removed from the Site or otherwise disposed of without written permission of the Employer; and

(6)	The sum payable for such materials on Site shall not exceed 75 %        of the (i) landed cost of imported materials, or (ii) ex-factory /            ex-warehouse price of locally manufactured or produced materials, or (iii) market price of other materials.

(b)	The recovery of Secured Advance paid to the Contractor under the above provisions shall be effected from the monthly payments on actual consumption basis.

60.11	Financial Assistance to Contractor

Financial assistance shall be made available to the Contractor by the Employer by adopting any one of the following three Alternatives:

(Appropriate alternative only to be retained)

Alternative One: Mobilization Advance

(a)	An interest-free Mobilization Advance up to 15 % of the Contract Price stated in the Letter of Acceptance shall be paid by the Employer to the Contractor in two equal parts upon submission by the Contractor of a Mobilization Advance Guarantee/Bond for the full amount of the Advance in the specified form from a Scheduled Bank in Pakistan or an insurance company acceptable to the Employer:

(1)	First part within 14 days after signing of the Contract Agreement or date of receipt of Engineer’s Notice to Commence, whichever is earlier; and

(2)	Second part within 42 days from the date of payment of the first part, subject to the satisfaction of the Engineer as to the state of mobilization of the Contractor.

(b)	This Advance shall be recovered in equal instalments; first instalment at the expiry of third month after the date of payment of first part of Advance and the last instalment two months before the date of  completion of the Works as per Clause 43 hereof.

Alternative Two: Mobilization/ Demobilization Cost

Mobilization Cost shall be paid to the Contractor as a part of the priced Bill of Quantities. This cost shall not exceed 10 % of the Tender Price and shall be paid to the Contractor as follows:

(i)	80 % of the Mobilization Cost shall be paid for mobilization at Site. This payment shall be in three stages as follows:

Stage I:	20 % of Mobilization Cost upon obtaining and furnishing of Performance Security and insurance policies and construction of camp and housing facilities as required under the Contract;

Stage II:	30 % of Mobilization Cost upon providing & installing preliminary requirements of Contractor’s Equipment, materials and temporary structures for the commencement of Works to the satisfaction of the Engineer and achieving 3 % value of the Works (excluding payment under Stage-I);

Stage III:	30 % of Mobilization Cost upon providing balance Contractor’s Equipment to complete full requirement for the entire work and after achievement of progress to the extent of 6 % value of the Works (excluding payments under Stages I and II); and

(ii)	20 % of Mobilization Cost shall be paid for operation and maintenance of the constructed facilities and for demobilization as per schedule of payment to be submitted by the Contractor in accordance with Clause 57.2 and approved by the Engineer.

Alternative Three: Materials Supplied by Employer

The Employer shall supply to the Contractor materials, like cement, steel, bitumen or any other material whichever deemed necessary to complete the project; and the cost thereof shall be recovered from the Contractor through monthly statements on the basis of actual consumption.

The list of materials, quantities and rates to be charged to the Contractor shall be provided alongwith Appendix-A to Bid “Special Stipulations”.

(Employer may opt either “Secured Advance on Materials” or “Financial Assistance to Contractor”)

63.1	Default of Contractor

The following para is added at the end of the Sub-Clause:

Provided further that in addition to the action taken by the Employer against the Contractor under this Clause, the Employer may also refer the case of default of the Contractor to Pakistan Engineering Council for punitive action under the Construction and Operation of Engineering Works Bye-Laws 1987, as amended from time to time.

65.2	Special Risks

The text is deleted and substituted with the following:

The Special Risks are the risks defined under Sub-Clause 20.4 sub paragraphs (a) (i) to (a) (v).

67. 3	Arbitration

In the sixth to eight lines, the words “shall be finally settled .......... appointed under such Rules” are deleted and substituted with the following:

shall be finally settled under the provisions of the Arbitration Act, 1940 as amended or any statutory modification or re-enactment thereof for the time being in force.

The following paragraph is added:

The place of arbitration shall be …………………, Pakistan.

68.1	Notice to Contractor

The following paragraph is added:

For the purposes of this Sub-Clause, the Contractor shall, immediately after receipt of Letter of Acceptance, intimate in writing to the Employer and the Engineer by registered post, the address of his principal place of business or any change in such address during the period of the Contract.

68.2	Notice to Employer and Engineer

For the purposes of this Sub-Clause, the respective address are:

a)	The Employer :

(to be filled in by the Employer  as appropriate)

b)	The Engineer:

(to be filled in by the Employer as appropriate)

70.1	Increase or Decrease of Cost

Sub-Clause 70.1 is deleted in its entirety, and substituted with the following:

The amounts payable to the Contractor, pursuant to Sub-Clause 60.1, shall be adjusted in respect of the rise or fall in the cost of labor, materials, and other inputs to the Works, by applying to such amount the formula prescribed in this Sub-Clause.

(a)	Other Changes in Cost

To the extent that full compensation for any rise or fall in costs to the Contractor is not covered by the provisions of this or other Clauses in the Contract, the unit rates and prices included in the Contract shall be deemed to include amounts to cover the contingency of such other rise or fall of costs.

(b)	Adjustment Formula

The adjustment to the monthly statements in respect of changes in cost shall be determined from the following formula:-

……………….

Where:

Pn is a price adjustment factor to be applied to the amount for the payment of the work carried out in the subject month, determined in accordance with Paragraph 60.1 (a), and with Paragraphs 60.1 (b) and (e), where any variations and daywork are not otherwise subject to adjustment;

A is a constant, specified in Appendix-C to Bid, representing the nonadjustable portion in contractual payments;

b, c, d, etc., are weightages or coefficients representing the estimated proportion of each cost element (labour, cement and reinforcing steel etc.) in the Works or Sections thereof, net of Provisional Sums and Prime Cost; the sum of A, b, c, d, etc., shall be one;

Ln, Mn, En, etc., are the current cost indices or reference prices of the cost elements for month “n”, determined pursuant to Sub-Clause 70.1(d), applicable to each cost element; and

Lo, Mo, Eo, etc., are the base cost indices or reference prices corresponding to the above cost elements at the date specified in Sub-Clause 70.1(d).

(c)	Sources of Indices and Weightages

The sources of indices shall be those listed in Appendix-C to Bid, as approved by the Engineer. As the proposed basis for price adjustment, the Contractor shall have submitted with his bid the tabulation of Weightages and Source of Indices if different than those given in Appendix-C to Bid, which shall be subject to approval by the Engineer.

(d)	Base, Current, and Provisional Indices

The base cost indices or prices shall be those prevailing on the day 28 days prior to the latest date for submission of bids.  Current indices or prices shall be those prevailing on the day 28 days prior to the last day of the period to which a particular monthly statement is related.  If at any time the current indices are not available, provisional indices as determined by the Engineer will be used, subject to subsequent correction of the amounts paid to the Contractor when the current indices become available.

(e)	Adjustment after Completion

If the Contractor fails to complete the Works within the Time for Completion prescribed under Clause 43, adjustment of prices thereafter until the date of completion of the Works shall be made using either the indices or prices relating to the prescribed time for completion, or the current indices or prices, whichever is more favorable to the Employer, provided that if an extension of time is granted pursuant to Clause 44, the above provision shall apply only to adjustments made after the expiry of such extension of time.

(f)	Weightages

The weightages for each of the factors of cost given in Appendix-C to Bid shall be adjusted if, in the opinion of the Engineer, they have been rendered unreasonable, unbalanced, or inapplicable as a result of varied or additional work executed or instructed under Clause 51. Such adjustment(s) shall have to be agreed in the variation order.

The following Sub-Clauses 73.1, 73.2, 74.1, 75.1, 76.1, 77.1and 78.1 are added:

73.1	Payment of Income Tax

The Contractor, Subcontractors and their employees shall be responsible for payment of all their income tax, super tax and other taxes on income arising out of the Contract

and the rates and prices stated in the Contract shall be deemed to cover all such taxes.

73.2	Customs Duty & Taxes

(Employer may incorporate provisions where applicable)

74.1	Integrity Pact

If the Contractor or any of his Subcontractors, agents or servants is found to have violated or involved in violation of the Integrity Pact signed by the Contractor as Appendix-L to his Bid, then the Employer shall be entitled to:

- recover from the Contractor an amount equivalent to ten times the sum of any commission, gratification, bribe, finder’s fee or kickback given by the Contractor or any of his Subcontractors, agents or servants;

- terminate the Contract; and

- recover from the Contractor any loss or damage to the Employer as a result of such termination or of any other corrupt business practices of the Contractor or any of his Subcontractors, agents or servants.

The termination under Sub-Para (b) of this Sub-Clause shall proceed in the manner prescribed under Sub-Clauses 63.1 to 63.4 and the payment under Sub-Clause 63.3 shall be made after having deducted the amounts due to the Employer under Sub-Para (a) and (c) of this Sub-Clause.

75.1	Termination of Contract for Employer's Convenience

The Employer shall be entitled to terminate the Contract at any time for the Employer's convenience after giving 56 days prior notice to the Contractor, with a copy to the Engineer.  In the event of such termination, the Contractor :

(a)	shall proceed as provided in Sub-Clause 65.7 hereof; and

(b)	shall be paid by the Employer as provided in Sub-Clause 65.8 hereof.

76.1	Liability of Contractor

The Contractor or his Subcontractors or assigns shall follow strictly, all relevant labour laws including the Workmen's Compensation Act and the Employer shall be fully indemnified for all claims, damages etc. arising out of any dispute between the Contractor, his Subcontractors or assigns and the labour employed by them.

77.1	Joint and Several Liability

If the Contractor is a joint venture of two or more persons, all such persons shall be jointly and severally bound to the Employer for the fulfilment of the terms of the Contract and shall designate one of such persons to act as leader with authority to bind the joint venture. The composition or the constitution of the joint venture shall not be altered without the prior consent of the Employer.

78.1	Details to be Confidential

The Contractor shall treat the details of the Contract as private and confidential, save in so far as may be necessary for the purposes thereof, and shall not publish or disclose the same or any particulars thereof in any trade or technical paper or elsewhere without the prior consent in writing of the Employer or the Engineer. If any dispute arises as to the necessity of any publication or disclosure for the purpose of the Contract, the same shall be referred to the decision of the Engineer whose award shall be final.

## PART II –PARTICULAR CONDITIONS OF CONTRACT

| Index | Clause |  |
| --- | --- | --- |
| Alcoholic Liquor or Drugs | 34.8 |  |
| Arbitration | 67.3 |  |
| Arms and Ammunition | 34.9 |  |
| As-Built Drawings | 6.7 |  |
| Bonus for Early Completion of Works | 47.3 |  |
| Cash Flow Estimate to be Submitted | 14.3 |  |
| Commencement of Works | 41.1 |  |
| Compliance by Sub-Contractors | 34.12 |  |
| Conditions of Hire of Contractor’s Equipment | 54.5 |  |
| Contractor’s Representative | 15.3 |  |
| Co-operation with Other Contractors | 31.3 |  |
| Customs Clearance | 54.3 |  |
| Customs Duty and Taxes | 73.2 |  |
| Default of Contractor | 63.1 |  |
| Definitions | 1.1 |  |
| Detailed Programme and Monthly Progress Report | 14.5 |  |
| Details to be Confidential | 78.1 |  |
| Disorderly Conduct | 34.11 |  |
| Employer’s Risks | 20.4 |  |
| Employment of Local Personnel | 16.4 |  |
| Employment of Persons in the Service of Others | 34.3 |  |
| Engineer Not Liable | 2.7 |  |
| Engineer’s Duties and Authority | 2.1 |  |
| Engineer’s Representative | 2.2 |  |
| Epidemics | 34.6 |  |
| Exclusions | 21.4 |  |
| Failure to Comply | 53.4 |  |
| Festivals and Religious Customs | 34.10 |  |
| Financial Assistance to Contractor | 60.11 |  |
| Health and Safety | 34.5 |  |
| Housing for Labour | 34.4 |  |
| Increase or Decrease of Cost | 70.1 |  |
| Instructions for Variations | 51.2 |  |
| Insurance of Works and Contractor’s Equipment | 21.1 |  |
| Insurance Company | 25.5 |  |
| Integrity Pact | 74.1 |  |
| Joint and Several Liability | 77.1 |  |
| Language Ability of Contractor’s Representative | 15.2 |  |
| Language Ability of Superintending Staff of Contractor | 16.3 |  |
| Language(s) and Law | 5.1 |  |
| Liability of Contractor | 76.1 |  |
| Lighting Work at Night | 19.4 |  |
| Monthly Payments | 60.2 |  |
| Monthly Statements | 60.1 |  |
| Notice to Contractor | 68.1 |  |
| Notice to Employer and Engineer | 68.2 |  |
| Payment of Income Tax | 73.1 |  |
| Payments of Nominated Subcontractors | 59.4 |  |
| Performance Security | 10.1 |  |
| Performance Security Binding on Variation and Changes | 10.4 |  |
| Priority of Contract Documents | 5.2 |  |
| Programme to be Submitted | 14.1 |  |
| Rates of Wages and Conditions of Labour | 34.2 |  |
| Records of Safety and Health | 35.2 |  |
| Replacement of the Engineer | 2.8 |  |
| Reporting of Accidents | 35.3 |  |
| Safety Precautions | 19.3 |  |
| Secured Advance on Materials | 60.11 |  |
| Shop Drawings | 6.6 |  |
| Special Risks | 65.2 |  |
| Supply of Water | 34.7 |  |
| Taking Over of Sections or Parts | 48.2 |  |
| Termination of Contract for Employer’s Convenience | 75.1 |  |
| Time for Payment | 60.10 |  |
| Use of Pakistani Materials and Services | 36.6 |  |
| Valuation of Variations | 52.1 |  |

SPECIFICATIONS-

SPECIAL PROVISIONS

SPECIFICATIONS-

TECHNICAL PROVISIONS

DRAWINGS

LIST OF PEC CONTRACT DOCUMENTS

| Sr. No. | Name of the Document | Status |
| --- | --- | --- |
| (1) | Standard Form of Bidding Documents (Civil Works) (to be used for estimated value of more than Rs. 25 Millions) | Completed |
| (2) | Standard Form of Bidding Documents for Procurement of Works (E&M) (to be used for estimated value of more than Rs. 25 Millions) | Completed |
| (3) | Standard Form of Bidding Documents for Procurement of Works (For Smaller Contracts) (to be used for all type of procurement for estimated value of not more than Rs. 25 Millions) | Completed |
| (4) | Standard Form of Contract for Engineering Consultancy Services (For Large Projects) – Time Based Assignments (to be used for consultancy fee over Rs. 2 Millions) | Completed |
| (5) | Standard Form of Contract for Engineering Consultancy Services (For Large Projects) – Lump Sum Assignments (to be used for consultancy fee over Rs. 2 Millions) | Completed |
| (6) | Standard Form of Contract For Engineering Consultancy Services (For Smaller Projects) (to be used for consultancy fee not more than Rs. 2 Millions) | Completed |
| (7) | Standard Procedure for Pre-qualifications of Constructors | Completed |
| (8) | Standard Procedure for Evaluation of Bids for Procurement of Works | Completed |
| (9) | Standard Procedure for Pre-qualifications of Consultants | Completed |
| (10) | Standard Procedure for Evaluation of Proposals for Procurement of Engineering Services | Completed |
| (11) | Standard Procedure and Formula for Price Adjustment | Completed |
| (12) | PEC Rules of Conciliation and Arbitration | Completed |
| (13) | Standard Form of Bidding on BOT Basis | Under Completion |
| (14) | Standard Form of Bidding Documents for Operation and Maintenance Works | Under Completion |
| (15) | Standard Form of Joint Venture Agreements | Under Completion |

# Footnotes

Not to exceed 10 % of Bid Price. To be used only if Alternative Two of Sub-Clause 60.12 of Conditions of Contract is adopted.